Critical Success Factors For Design Build Procurement Method In Subsidy-Based Projects: A Case Study Of The IDA/World Bank Sanitation And Water Project In Ghana

BY

NYARKO DARKO EUGENE

(BSc. Construction Technology and Management)

A thesis submitted to the Department of Construction Technology and Management, Kwame Nkrumah University of Science and Technology in Partial Fulfilment of the Requirement for the award of a Degree of

MASTER OF SCIENCE IN

PROCUREMENT MANAGEMENT

November, 2019

# DECLARATION

I hereby declare that this submission is my own work towards the MSc Procurement Management and that, to the best of my knowledge and belief, it contains no material previously published or written by another person nor material which to a substantial extent has been accepted for the award of any other degree or diploma at Kwame Nkrumah University of Science and Technology, Kumasi or any other educational institution, except where due acknowledgment is made in the thesis.

Nyarko Darko Eugene (PG5062718)	…………..………	…….………..…

Name of Student and ID			      Signature			Date

Certified by:

Dr. Michael Nii Addy			…………..………	…….………..…

Name of Supervisor				      Signature			Date

Certified by:

Prof. Bernard Kofi Baiden			…………..………	…….………..…

Name of Head, Department			      Signature			Date

(Department of Construction Technology

And Management)

# ABSTRACT

Studies on project success and the critical success factors (CSFs) are considered to be a means to improve the performance of the project.  Procurement methods normally focus on the ability of the method to manage risk in project undertaking. The construction industry is dynamic in nature due to increasing uncertainties in technology and development process. Design and Build which is one of the innovative techniques, has gained popularity over time with a cost saving reputation. The basic concept of Design and Build require the project to be contracted to a single organization that would be responsible for design, procurement, engineering and commissioning. This research studies the critical success factors for design-build procurement method in subsidy based project by assessing the challenges in design-build procurement method and critical success factors enabling the performance of the design build procurement method in subsidy based project. A detailed literature review was carried out to properly discuss the critical success factors of design-build procurement method that can promote the successful implementation of design-build procurement method. Well-structured questionnaires were distributed to procurement practitioners, which enabled them to rate the critical success factors of Design and Build and also make recommendations using the mean score of 5 as the highest possible ranking. This research shows that more of procurement practitioners are aware of the design build procurement method. To fulfill its aim, a quantitative approach was used and forty (40) questionnaires were administered to Sixteen (16) Metropolitan Municipal Assemblies within the Greater Accra Metropolitan Area. The results also show that there is difficulty in defining clearly requirements for the design build procurement method and still leave room for contractor’s creativity. Furthermore, critical success factors for implementing design build procurement also shows that all project participants accepted the risk and legality they had to face whiles the critical success factors enabling the performance of design build also shows all project participants resolved conflicts quickly. Given the recommendation , the study recommends that key project participants and stakeholders must be involved early in the process to ensure that client requirement are clearly articulated and communicated. Adequate time and effort must be invested in order to get this key process accomplished.

Key words: Critical success factors, Design Build, Procurement method

# TABLE OF CONTENTS

DECLARATION	ii

ABSTRACT	iii

LIST OF TABLES	viii

LIST OF FIGURES	ix

LIST OF ABBREVIATIONS	x

ACKNOWLEDGEMENTS	xi

DEDICATION	xii

CHAPTER ONE: INTRODUCTION TO THE RESEARCH	1

1.1 BACKGROUND OF STUDY	1

1.2 STATEMENT OF PROBLEM	4

1.3 RESEARCH QUESTIONS	5

1.4 AIM OF STUDY	5

1.5 OBJECTIVES OF STUDY	6

1.6 SIGNIFICANCE OF STUDY	6

1.7 RESEARCH METHODOLOGY	7

1.8 SCOPE OF STUDY	7

1.9 STR UCT URE  OF REP ORT	8

1.10 CHAPTER SUMMARY	9

CHAPTER TW O: LITERAT URE REVIEW	10

2.1 INTR OD UCTI ON	10

2.2 HIST ORICAL DEVEL OPMENT AND THE C URRENT STAT US  OF THE DESIGN AND B UILD PR OC UREMENT APPR OACH	10

2.3 DEFINITI ONS AND C ONCEPT  OF DESIGN AND B UILD	14

2.3.1 Va riants  of Design and B uild	16

2.4 DESIGN-B UILD P R OJECT P R OC U REMENT APP R OACHES	18

2.4.1 Selecti on App r oaches f o r Design-B uild P r ojects	20

2.5 ST RENGTHS  OF DESIGN AND B UILD P R OC U REMENT SYSTEM	21

2.6 CHALLENGES ASS OCIATED WITH DESIGN-B UILD P R OC U REMENT METH OD	24

2.7 C RITICAL S UCCESS FACT O RS (CFS)	25

2.7.1 Design-B uild C ritical S uccess Fact o rs	26

2.7.2 Fact o rs Dete rmining the S uccess  of Design and B uild P r ojects	27

2.8 PE RF O RMANCE  OF DESIGN AND B UILD	30

2.9 S UBSIDIES IN FINANCING PE RSPECTIVE	31

2.9.1 Types  of S ubsidy	31

2.9.2  Rati onal Behind S ubsidy	32

2.10 CHAPTER S UMMA RY	32

CHAPTE R TH REE:  RESEA RCH METH OD OL OGY	33

3.1 INT R OD UCTI ON	33

3.2  RESEA RCH SC OPE	33

3.3  RESEA RCH APP R OACH	33

3.4  RESEA RCH ST RATEGY	34

3.5 DATA S O U RCES AND TYPES	34

3.6 P OP ULATI ON  OF THE ST UDY	35

3.7 SAMPLING AND SAMPLING TECHNIQ UE	35

3.8 DATA C OLLECTI ON METH ODS	36

3.8.1 Q uesti onnai re g uide	37

3.9 DATA ANALYSIS  OF Q UANTITATIVE ST UDY	37

3.10 CHAPTER S UMMA RY	38

CHAPTE R F O U R:  RES ULTS AND DISC USSI ON	39

4.1 INT R OD UCTI ON	39

4.2 Q UESTI ONNAI RE  RESP ONSE	39

4.2.1 Dem og raphic Cha racte ristics  of  Resp ondents	39

4.2.1.1 Gende r	40

4.2.1.2 P r ofessi onal b ody	40

4.2.1.3 Age	40

4.2.1.4 Q ualificati on	40

4.2.1.5 Yea rs  of expe rience	41

4.2.1.6 Type  of  O rganizati on	41

4.2.1.7 Have y o u w o rked  on any design-b uild p r oject	41

4.2.1.8 H ow we re the design-b uild se rvices p r oc u red f o r that p r oject	41

4.3 CHALLENGES IN IMPLEMENTING DESIGN-B UILD P R OC U REMENT IN S UBSIDY BASED P R OJECT	44

4.4 C RITICAL S UCCESS FACT O RS F O R IMPLEMENTING DESIGN- B UILD P R OC U REMENT METH OD.	49

4.5 C RITICAL S UCCESS FACT O RS ENABLING PE RF O RMANCE  OF DESIGN- B UILD P R OC U REMENT METH OD	52

4.6 CHAPTE R S UMMA RY	55

CHAPTE R FIVE: C ONCL USI ON AND  REC OMMENDATI ONS	56

5.1 INT R OD UCTI ON	56

5.2 ACHIEVING THE  RESEA RCH  OBJECTIVES	56

5.2.1.  Objective  One –  T o identify the challenges in implementing design b uild p r oc u rement meth od in s ubsidy based p r oject.	56

5.2.2.  Objective Tw o – T o identify the c ritical s uccess fact o r f o r implementing design b uild p r oc u rement meth od in s ubsidy based p r oject	57

5.2.3.  Objective th ree -T o dete rmine the c ritical s uccess fact o rs enabling the pe rf o rmance  of design b uild p r oc u rement meth od in s ubsidy based p r oject.	57

5.3  REC OMMENDATI ONS	58

5.4 C ONCL USI ON	59

5.5 LIMITATI ONS  OF THE ST UDY	59

5.6 A REAS F O R F U RTHE R ST UDIES	59

REFE RENCES	60

APPENDICES	69

APPENDIX 1	69

# LIST OF TABLES

Table 4.1: Frequency Distribution of Profile of Respondents	43

Table 4.2: Challenges in Implementing Design- B uild P r oc u rement Meth od	48

Table 4.3: C ritical S uccess Fact o rs f o r Implementing Design- B uild P r oc u rement     Meth od	51

Table 4.4: C ritical S uccess Fact o rs Enabling Pe rf o rmance  of Design- B uild P r oc u rement Meth od	54

# LIST OF FIGURES

Figure 1.1: Outline of Research	9

# LIST OF ABBREVIATIONS

ASCE                    -            	American Society of Civil Engineers

# CFS                        -             	Critical Success Factors

CILT                     -              	Chartered Institute of Logistics and Transport

CIOB                     -              	Chartered Institute of Building

CIPS                      -              	Chartered Institute of Procurement and Supply Chain

CM                        -               	Construction Management

DB                         -              	Design-Build

DBB                      -             	Design Bid Build

DBPS                     -            	Design Build Prequalification System

GHIS                     -            	Ghana Institute of Surveyors

GIPS                      -           	Ghana Institute of Procurement and Supply Chain

ICE                        -             	Institution of Civil Engineers

MMA                     -             	Metropolitan Municipal Assembly

RFP                        -              	Request for Proposal

RIBA                     -               	Royal Institute of British Architecture

US                         -             	United States

# ACKNOWLEDGEMENTS

I am very grateful to the Almighty God, who grants me the strength and wisdom in all things, especially to embark on this academic endeavor successfully. I owe special thanks to my supervisor, Dr. Michael Addy, for his guidance, supervision and contribution to this research; without him this would not have been possible. My sincere gratitude also goes to my Uncle, Mr. Charles Osei and Mrs. Esther Osei Yeboah for their constant prayers and immense support throughout my postgraduate studies. Also, further appreciation is extended to my friends and course mates (Vivian Boatemah Nuamah, Faisal Issahaku and Richard Yao Adzoyi) who in diverse ways have contributed to the success of this project and my studies in general. Finally, I would like to express my sincere thanks to all who have helped to make my research work complete, especially all respondents.

May God bless you all.

# DEDICATION

This project work is dedicated to my family, especially my Uncle, Mr. Charlse Osei, my sister Yaa Darkoa Osei and my brother Mr. Frank Darko Gyemfi.

# CHAPTER ONE

# INTRODUCTION TO THE RESEARCH

## 1.1 BACKGROUND OF STUDY

In any type of project delivery method, the procurement method can be the key to a successful implementation of a project. This is especially true for design-build project procurement, in which the owner selects one entity to deliver the project. Design-build, demonstrated to be an effective delivery method, is a project procurement where one entity or consortium is contractually responsible for both the design and construction to deliver a construction project to a client satisfaction (Songer et al., 1997).

Project success is almost the ultimate goal of all project participants in any construction project. However, in recent years, project participants have had difficulties in achieving the success of construction project where conventional way is the widely applied delivery method (Deakin, 2000). Moreover, the challenge of how to handle a construction project  become more difficult due to the increasing complexity, uncertainty and dynamics of most construction projects (Nguyen et al., 2004). The Design-Build became an alternative procurement method amongst the public institution because of its fast-track system. The significant advantages may lead the institution as a client to favour this type of procurement in their projects. Nevertheless, the sole responsibility of the contractor, the priority of involvement and roles of clients during the initial stage are crucial. Difficulties can be experienced by clients in preparing adequate and comprehensive briefs if the end-user requirements are uncertain or ambiguous. Consequently, the disputes and changes in design during the execution stage may cause poor project performance in terms of cost and time (Ashworth, 2006).

The procurement method for design-build project is critical and can be more complex than for other delivery systems (Potter 1994: Palaneeswaran and Kumaraswamy, 2000). Since design-build relies on contracting with a single entity to deliver the project, the procurement method used to select this entity should be comprehensive as much as possible to ensure successful performance. Design-build project can be procured using several procurement approaches. The procurement method is the approach an owner follows to select a team that provides services under the chosen project delivery system.  Procurement methods ranging from sole source to open competition procurement can be used to procure a design-build team (Beard et al., 2001).

Successful projects are those which are delivered to the required quality standards, safely, on time, and within the approved budget. Effective choice of procurement method seeks to ensure that these objectives are achieved (Cunningham, 2013). Choosing the right project procurement method is important for complete success of the project. Traditionally, a project is considered successful when it provides client with high level of satisfaction (Cheung et al., 2000). Torbica and Stroh (2001) believe that if end-users are satisfied, the project can be considered being successfully completed in the long run. Sanvido et al. (1992) further suggested that the critical success factors are those few things that must go well to ensure success for a manager or organization and therefore, they represent those managerial or enterprise areas that must be given special and continual attention to bring about high performance.Lam et al. (2008) investigated the Critical Success Factors for construction projects procured through the design-build method. They identified project nature, effective project management action, and adoption of innovative management approaches as the CSFs for design and build projects. Construction project throughout the world are increasingly being delivered using the design build procurement and has become popular in the world in recent years (Xiaan and Chan, 2010).  In a study by the Construction Industry Institute, the best design build procurement method was identified as averaging the best project performance (Konchar and Sanvido, 1998). Currently, both public and private institutions consider the design build procurement approach due to the numerous advantages it can offer (Tulaez, 2002).

Subsidies are generally justified for services with the highest difference between the willingness to pay and their costs. (World Bank, 2004). Government is not the major service provider; it remains the entity responsible for channelling public funds whether sourced from international development assistance or taxpayers. In most cases, majority of government contract are procured in the traditional, input -based fashion that is,  either under force account arrangements or individual procurement of labour, materials, physical works, consulting services, and other project components (Anwaral and Rajeev, 2003). Enormous amounts of resources are procured without linking funding and service delivery, leading observers to question whether this traditional approach creates proper incentives for efficient performance (World Bank, 2005). Properly designed, design-build procurement method can lead governments to experience better value from service providers, and ultimately, results. Design-build give the better performance when compared to other contract and procurement methods. According to Yusof (2006), design and build method is beneficial to all stakeholders such as project’s client, contractors, architects and engineers. This research discusses the critical success factors as a means to improve the effectiveness of project. However, the concept of project success has remained ambiguously defined in the mind of construction professionals. Consequently, this research is conducted in order to make an attempt to identify which variables influence the success of project implementation.

## 1.2 STATEMENT OF PROBLEM

The design and build approach has proved to be relatively effective delivery method for infrastructure projects development across the globe. Moreover, the system is used more and more in all kinds of construction and its future looks very promising (ESPOO, 2001). The design- build procurement method has been perceived to have addressed the problems associated with fragmentation of the traditional procurement delivery processes. The fragmentation of the design and construction processes has since been labelled as the root cause of construction industry problem (Naoum, 2003; Mitchell et al., 2011). The use of traditional procurement method is inappropriate to tap into the expertise of service providers. The search for better results has led the construction professionals to encourage practitioners to progressively substitute traditional procurement method with performance- based like the design- build (Brook and Smith, 2001). The idea is to improve by transferring the risk of delivering output from the government to the service providers. By focusing on tangible output, switched from “what work is to be done” to “what output is to be delivered”. Notable among these are to check on cost-efficiency and reduction of opportunities for corruption (Kaufman, Kraay and Mastruzzi, 2005). The study therefore explores this problem further and provides further evidence on Design-Build procurement challenges and how they have been dealt with in practice. As part of this exploration, the research intends to examine the following: factors underlying the perceptions of the Design-Build procurement method, possible reasons why such perceptions have come about; identification of the form and nature of the challenges experienced as well as the severity of the challenges identified. Caution is needed when designing the procurement method of a subsidy based project.

Several surveys focusing on the Design-Build projects have been reported. Molenar and Songer (1998) developed prediction models for public sector Design-Build project selection which related specific project characteristics to success. Bennette et al. (1998) studied Design-Build project selection and performance. Given that the success ingredients of building projects using the traditional (Design/ Bid/Build) procurement method may not be equally applicable to Design-Build projects.  This study is, therefore conducted to address this gap of Critical Success Factors for Design-Build procurement method in subsidy-based project. It is expected that this study will seek view from practitioners on success factors for Design-Build procurement method in subsidy-based project.

Despite these perceived benefits of such design and construction processes generally associated with Design-Build procurement, it is argued in this research that there are still significant disparities between the theory and practice of Design -Build procurement as a method of delivering construction projects. Significant challenges remain which, if not addressed, may continue to impair the performance of the Design-Build procurement method and paradoxically undermine the achievement of design and construction benefits associated with this procurement method.

## 1.3 RESEARCH QUESTIONS

The study aims at addressing the following key research questions:

- What are the challenges in implementing design build procurement method in subsidy based project?

- What are the critical success factors for implementing design build procurement method in subsidy based project?

- What are the critical success factors enabling the performance of design build procurement method in subsidy based project?

## 1.4 AIM OF STUDY

The aim of the study is to explore the critical success factors of design build procurement method in subsidy based project.

## 1.5 OBJECTIVES OF STUDY

The study seeks to achieve specifically the following objectives:

- To identify the challenges in implementing design build procurement method in subsidy based project.

- To identify the critical success factors for implementing design build procurement method in subsidy-based project.

- To determine the critical success factors enabling the performance of design build procurement method in subsidy-based project.

## 1.6 SIGNIFICANCE OF STUDY

The major outcome expected from this research is to show the success of the design-build procurement method in the construction industry. This procurement method is to facilitate better integration, achievement of effective and efficient implementation of the design-build procurement method within the construction industry. The study is expected to be of benefit to the industry because of the expectation in using design-build procurement approach in the implementation of subsidy-based project.

Hence, the study expects key project stakeholders to determine how to go about effectively implementing the design-build procurement approach. The research placed emphasis on the use of design-build procurement method originate directly from practitioners lived experience. Furthermore, the study offers significant opportunities to procurement practitioners to explore the use of procurement method and gain in-depth understanding of the design-build procurement method.  Specifically, to client and design team, to appreciate the experience and promote good practice with the design-build procurement method.

## 1.7 RESEARCH METHODOLOGY

In carrying out the design of this survey, the study adopted the use of questionnaire as a data collection instrument giving rise to the use of a quantitative research strategy which employs the use of statistical techniques to identify facts and casual relationships. The choice of questionnaire as a data collection tool was influenced by the nature of the investigation and the type of the study population. The questionnaire was formulated and self-administered by hand to the various procurement practitioners, who were sampled to respond to the questions adequately. Analysis of the collected data was done with the help of the Statistical Package for Social Sciences (SPSS) version 16 software programmer and Microsoft Excel. Purposive sampling technique was used because the researcher sought out people due to the qualities, they possess in providing information by virtue of their knowledge and experience to act as a guide to the desired population of this study. The data was analyzed using the simple descriptive statistics, the mean score ranking and the relative importance index (RII) from which conclusions and recommendations were made.

## 1.8 SCOPE OF STUDY

All individ uals in the pr oc urement sect or is interested in this s urvey, b ut f oc us will be  on s ome key individ uals wh o are pr oc urement practiti oners  of Greater Accra. This st udy is limited t o Accra and pr oc urement pr ofessi onal in the 16 Metr op olitan M unicipal Assemblies (MMAs) d ue t o the limited time frame t o c omplete this thesis. These l ocati ons were ch osen  owing t o its nearness and easily accessible f or the researcher, it tends t o red uce the financial adversities that the st udy came acr oss in relati on t o data c ollecti on.

## 1.9 STR UCT URE  OF REP ORT

This research was separated int o five (5) interdependent chapters:

Chapter  One: Chapter  one was based  on the general intr od ucti on t o the st udy. This c omprises  of a descripti on  on the backgr o und st udy t o the research, the pr oblem statement, the research q uesti ons, the aim and  objectives  of the st udy, the sc ope  of st udy, research meth od ol ogy and significance  of the st udy.

Chapter Tw o: The Chapter tw o c omprised  of the review  of literat ure  on previ o us research w orks. The chapter pr ovides a literat ure based  on inf ormati on pr ovided by  other pr ominent researchers, identify the gaps in the literat ure that the research seeks t o address and als o draw c oncl usi on  on what was f o und in relati on t o the area  of st udy.

Chapter Three: Chapter Three presented the research meth od ol ogy  of the st udy. It highlights  on the meth od and the strategy in carrying  o ut the research and the data c ollecti on as well as the analytical t o ol that was empl oyed.

Chapter F o ur: Chapter f o ur pr ovided an in-depth analysis  of all the data c ollected f or the st udy in relati on t o the research  objectives and q uesti ons menti oned in chapter  one.

Chapter Five: This is the final chapter  of the research w ork and it is made  up  of the s ummary, c oncl usi on, rec ommendati ons and finally pr ovides aven ues f or f urther research.

CHAPTER 1

CHAPTER 2

CHAPTER 3

CHAPTER 4

CHAPTER 5

GENERAL INTRODUCTION

LITERATURE REVIEW

RESEARCH METHODOLOGY

DATA ANALYSIS & DISCUSSION

RECOMMENDATIONS & CONCLUSION

Fig ure 1.1:  Adapted from Reasearch design( Sekaran, 1992)

## 1.10 CHAPTER SUMMARY

This chapter provides an introduction to the thesis, aim and objectives as well as a research approach adopted. It also provided arguments for exploration of critical success factors of design-build procument method in subsidy based project. Through these argument the chapter put forward that there is a need to explore the challenges in implementing design build procurement method in subsidy based project. These issues are futher explored in chapter two through a rigorous review of previous studies which serves as basis for theories and concept drawn upon in this research.

# CHAPTER TW O

# LITERAT URE REVIEW

## 2.1 INTR OD UCTI ON

The p urp ose  of this chapter is t o review the literat ure  on s ubject areas relevant t o the research t opic  of the st udy. The review is directed t owards expl oring the critical s uccess fact ors  of design-b uild pr oc urement meth od, identifying the critical s uccess fact ors f or implementing design-b uild pr oc urement meth od and to determine the critical s uccess fact ors enabling the perf ormance  of design-b uild pr oc urement meth od. This will f orm the basis f or  understanding h ow and why challenges  underlying this pr oc urement meth od have ev olved. The existing literat ure clearly addresses the Design-B uild delivery system and the different meth ods f oll owed by  owners t o pr oc ure design-b uild teams. In additi on, the typical pr ocesses ass ociated with this pr oc urement meth od are critically analysed. The chapter c oncl udes by s ummarising the main chapter findings which sh o uld pr ovide the f o undati on  of the expl orati on  of critical s uccess fact ors  of Design-B uild pr oc urement meth od in s ubsidy based pr oject.

## 2.2 HIST ORICAL DEVEL OPMENT AND THE C URRENT STAT US  OF THE DESIGN AND B UILD PR OC UREMENT APPR OACH

The Design and B uild pr oc urement appr oach is kn own t o have deep hist orical r o ots, dating back t o the ancient Mes op otamia peri ods, wherein the master b uilders were given the s ole resp onsibility f or the  overall design, engineering and c onstr ucti on  of several ancient m on uments and str uct ures. Examples  of s uch str uct ures incl ude the Parthen on in Athens, G othic R oyal Abbey Ch urch  of Saint Denis,  o utside Paris and the d ome  of the Fl orence Cathedral (Palaneeswaran and K umaraswamy, 2000).

Acc ording t o Beard et al. (2001), as time went  on, n otably d uring the Renaissance peri od  of the 15th cent ury, rise in pr ofessi onalism in the b uilding ind ustry gave way t o the initial ad opti on  of the separati on  of design and c onstr ucti on. A new perspective that design and c onstr ucti on be c ompleted by separate gr o ups, which is n ow kn own as the traditi onal meth od  of c onstr ucti on. Additi onally, the peri od  of the ind ustrial rev ol uti on, which started in the early18th cent ury, was identified with the advent  of mechanizati on, increased need f or pr od uctivity and specializati on in the c onstr ucti on ind ustry, as well as it made a significant impact t owards the separati on  of design and c onstr ucti on.

This fact was f urther strengthened by the f ormati on  of vari o us pr ofessi onal b odies in the late 18th cent ury. S uch pr ofessi onal b odies incl ude the Instit uti on  of Civil Engineers (ICE), the R oyal Instit ute  of British Architect ure (RIBA), all in Britain; the American Instit ute  of Architects (AIA) and the American S ociety  of Civil Engineers (ASCE) in the  United States  of America. All these pr ofessi onal b odies were f ormed with the s ole aim  of advancing and standardizing the practice  of the pr ofessi onals  of the b uilding ind ustry. Then as time went  on, partic ularly after the Sec ond W orld War, as b uilding str uct ures started bec oming m ore techn ol ogically c omplex, it became apparent that there was a need f or cl oser c ollab orati on between the designers, b uilding pr od ucts man ufact urers and vend ors, thereby the practice  of the separati on  of design fr om c onstr ucti on evidently was perceived by maj or clients as an ineffective meth od  of pr oc uring b uilding pr ojects (Beard et al., 2001). This fact, t ogether with the  open dissatisfacti on  of clients as regards t o the inability  of the fragmented b uilding pr oc urement system t o pr ovide adeq uate c ost, time and q uality c ontr ol  on pr ojects, initially led t o the advent  of the c onstr ucti on management (CM) appr oach (Beard et al., 2001).

The CM m odel  offered b uilding  owners additi onal ass urances that the designs devel oped by their Architects and Engineers were, f or the m ost part, practical and c ost effective (Beard et al., 2001). H owever, the CM pr ocess still lacked the single resp onsibility advantage that clients were l onging f or, which is regarded as the disting uishing feat ure  of the design and b uild pr oc urement appr oach. This led t o the experimentati on  on the  use  of Design and B uild f or the pr oc urement  of pr ojects s uch as sch o ol b uildings and military h o using in the  United States t owards the end  of the 1960’s. The main reas on f or the ad opti on  of the meth od was t o take advantage  of the kn owledge and experience  of the spec ulative b uilders s o as t o be able t o sh orten the c onstr ucti on peri od and als o t o achieve l ower c osts.

These pr ojects t urned  o ut t o be a h uge s uccess, which thereby led t o the widespread ad opti on  of the design and b uild f or the pr oc urement  of b oth p ublic and private pr ojects, which became evident in the 1980s.This fact is attested by Akint oye (1994), wh o stated that: “c onstr ucti on enj oyed a b o om in the 1980s d ue t o fav orable ec on omic and p olitical c onditi ons that pr od uced incentive and enc o uragement f or private sect or investment in c onstr ucti on w orks. This peri od witnessed the  urgency  of clients f or early pr oc urement  of their b uilding t o sec ure an ec on omic windfall. C o upled with this, the clients were interested in g uaranteed l ower c onstr ucti on c osts. The attrib utes  of Design and B uild fitted th ose req uirements and awareness  of the clients”.

Gl obally, the Design and B uild pr oc urement appr oach had been gr owing fr om strength t o strength, as this was evident in the  UK c onstr ucti on ind ustry; between the years 1984 and 1991, the  use  of the system grew fr om 5% t o 15%  of all c onstr ucti on pr ojects. At the end  of the 1990’s, 25%  of all c onstr ucti on pr ojects where exec uted thr o ugh the Design and B uild system, and f urtherm ore, these pr ojects are kn own t o c over s uch areas s uch as h o using, ind ustrial, leis ure, health,  offices and  utilities (An umba and Evb u oman, 1997, H olt et al., 1996; and Ling and Li u, 2004). In the  US, a similar trend t o ok place, as by the mid-1990s; m ore than  one third  of all c onstr ucti on pr ojects were exec uted thr o ugh the Design and B uild appr oach (Yates, 1995). It is n oted by P uert o et al. (2008) that the c ontin u o us gr owth  of the pr oc urement appr oach is expected t o c ontin ue in the  US c onstr ucti on ind ustry. This sit uati on is q uite similar as t o what is  obtained in  other parts  of the w orld, as it was rep orted that Design and B uild is increasingly being ad opted as the pr oc urement appr oach  of ch oice d uring the c onstr ucti on b o om in the Middle East, m ost n otably at the  United Arab Emirates  of Ab u Dhabi and D ubai (Bremer, 2007).

S o fr om the ab ove descripti on  of the c urrent gl obal trend  of the Design and B uild pr oc urement appr oach, the increasing p op ularity  of the pr oc urement appr oach is evident, s o thereby it is being expected that with respect t o this st udy; the st udy w o uld g o a l ong way t owards pr oviding m ore insightf ul views that w o uld f urther impr ove the  understanding and als o practice  of the Design and B uild pr oc urement appr oach gl obally and als o in the Nigerian c onstr ucti on ind ustry in partic ular.

C onstr ucti on pr ojects are c urrently pr ogressing sl owly ar o und the w orld as a res ult  of the recent gl obal ec on omic crisis. The main reas ons f or the  unfav orable c onstr ucti on pr oject  o utc omes m ostly fall int o several categ ories. C onstr ucti on pr ojects rely  on integrated eff orts  of several hierarchically linked parties (incl uding architects, engineers, s urvey ors, general c ontract ors, s ubc ontract ors and s uppliers)  using their differentiated skills, kn owledge and techn ol ogy. These parties are generally independent  organizati ons with separate  objectives and g oals, management styles and  operating pr oced ures (Bremer,2007). D ue t o the fragmented nat ure  of c onstr ucti on, c omm unicati on and c o ordinati on pr oblems are c omm on and affect pr oject perf ormance and pr od uctivity (Chen et al., 2014). Many st udies have c ompared the advantages and disadvantages  of design–b uild (DB) with the traditi onal design bid-b uild (DBB) delivery system. DB pr oject delivery meth od brings vari o us design disciplines and c onstr ucti on t ogether, and this is s upp osed t o minimize incidents  of re-w orks that res ult in c ost and time savings f or the  owner (G udienė et al., 2013).

In recent years, c omplicati on and specializati on  of large c onstr ucti on pr ojects has led int o wide recr uitment  of specialist c ontract ors and divisi on  of s uch pr ojects int o smaller parts. Shift fr om traditi onal t o inn ovative pr oject delivery systems is res ultant  of the c omplexity  of m odern pr ojects. As s uch, Design and B uild as an inn ovative techniq ue has g one p op ular d ue t o its time and c ost saving nat ure. Basic c oncept  of Design and B uild req uires the pr oject t o be c ontracted t o a single  organizati on that will be resp onsible f or design, pr oc urement, engineering, and c ommissi oning  of it (Bremer,2007).

The need f o r a m o re integ rated design and b uild p r ocess, faste r p r oject delive ry with a c ons o rti um taking s ole  resp onsibility  ove r the p r oject,  us ually  on a l ump s um fixed p rice c o upled with the adve rsa rial nat u re  of the t raditi onal p r oc u rement systems which sepa rates the design and c onst r ucti on teams has led t o the p op ula rity  of the Design and B uild p r oc u rement system (K ong and G ray, 2006). Design and B uild p r oc u rement is  rec ognized as an ideal s ubstit ute in many p ublic p r ojects and p rivate in many c o unt ries (Seng and Y us uf, 2006). G r oble r and P ret o ri us, (2002) define Design and B uild as alte rnative p r oc u rement app r oaches which p r om ote a single entity  o r c ons o rti um wh o takes s ole  resp onsibility  ove r the p r oject,  us ually  on a l ump s um fixed p rice.

## 2.3 DEFINITI ONS AND C ONCEPT  OF DESIGN AND B UILD

The te rm “Design and B uild”  refe rs t o the p r oc u rement st rategy that entails the c ont ract o r ca r rying  o ut the w o rk; the design w o rks as well as the c onst r ucti on and c ompleti on  of the w o rk. It is a f o rm  of b uilding p r oc u rement whe reby the c ont ract o r will design and c onst r uct the p r oject. A Design and B uild c ont ract is  one in which a single entity,  us ually a c ont ract o r ass umes  resp onsibility f o r the design in wh ole  o r in pa rt and f o r the c onst r ucti on and c ompleti on  of a c onst r ucti on p r oject. T u rne r (1990) and Jansen (1991) s upp o rted that Design and B uild c ont ract o r is s upplying the p r oc u rement  opti on  of “b uying” a finished b uilding. While acc o rding t o Maste rman (1992) the te rm Design and B uild has alm ost been  unanim o usly inte rp reted and defined as being an a r rangement whe re  one c ont racting  o rganizati on takes s ole  resp onsibility, n o rmally  on a l ump s um fixed p rice basis, f o r the besp oke design and c onst r ucti on  of a client’s p r oject.  This c ontains th ree main elements: the  resp onsibility f o r design and c onst r ucti on, c ont ract o r’s  reimb u rsement is gene rally by means  of a fixed p rice l ump s um and the p r oject is designed and b uilt specifically t o meet the clients’ needs. F u rthe rm o re, acc o rding t o David Chappell (1997), Design and B uild c ont racts place  resp onsibility f o r b oth design and e recti on in the hands  of the c ont ract o r  one p oint  of  resp onsibility f o r eve rything. In this system c ont ract o r will ca r ry  o ut tw o f uncti ons: design and c onst r uct. In  othe r definiti on, Design and B uild is an a r rangement whe re  one  o rganizati on design and c onst r uct t o the fi rm  o rde r  of the client f o r a single financial t ransacti on. The Cha rte red Instit ute  of B uilding (CI OB-1983) defines Design and B uild as the p r ocess whe re the client deals di rectly with the c ont ract o r f o r the c omplete b uilding and it is the c ont ract o r wh o is n ot  only  resp onsible f o r b ut als o c o o rdinates the sepa rate design and c onst r ucti on p r ocess, incl uding engagement  of the design team wh o a re, the ref o re c ont ract ually linked with the c ont ract o r and n ot the client.  In gene ral, it can be s umma rised that Design and B uild p r ovides single p oint  resp onsibility f o r the wh ole design and c onst r ucti on. C ont ract o rs, wh o a re  resp onsible f o r the implementati on  of the p r oject, have p owe r t o c ont r ol all  ove r the p r ojects. This n onetheless d oes n ot dete r the inv olvement  of the client. The client’s need and  req ui rements a re always being taken int o c onside rati on, which this c onseq uently p resents  uniq ueness  of the system. In p ractice, Design and B uild p r oc u rement is gene rally st r uct u red in  one  of tw o ways; 1) The clients empl oy a dedicated Design and B uild  o rganizati on with its  own in h o use design team. 2) The clients engage a gene ral b uilding c ont ract o r wh o empl oys exte rnal design c ons ultant membe rs  of the c ont ract o r’s team f o r the d u rati on  of the p r oject.

## 2.3.1 Va riants  of Design and B uild

(i) T raditi onal design and b uild: These is  rega rded as the c onventi onal  o r p u re type  of design and b uild p r oc u rement app r oach, whe re the c ont ract o r is t otally  resp onsible f o r the  ove rall design and c onst r ucti on in  o rde r t o meet the  req ui rements and needs  of the client. Acc o rding t o Knight, G riffith and King (2002), this type  of design and b uild is cha racte rized by the c ont ract o r being inv olved in the ea rly stages  of the p r oject, whe re the c oncept ual designs a re being made then

(ii) Package deal: In this type  of Design and B uild, the c ont ract o r p r ovides the client with standa rd  o r system b uildings which a re specifically tail o red t o meet the client’s space and f uncti onal  req ui rements. The main idea behind this design and b uild va riant is that it enables the client t o p u rchase a packaged b uilding p r od uct which  readily satisfies his b uilding needs in a speedy and ec on omical manne r.

The maj o rity  of package deal c ont ract o rs, by thei r vi rt ue  of p r oviding packaged b uildings, d o have thei r  own in-h o use designe rs, which enables them t o p r od uce the b uildings within a sh o rte r time f rame. Acc o rding t o Maste rman (2002), in b uildings that a re being p r od uced by the package deal f o rm, s ome  of them d o lack aesthetic appeal, b ut then, this p r oblem can be av oided by the client seeing p r ot otypes  of the c ont ract o r’s p r od uct bef o re making a decisi on.

(iii) Design and manage: This inv olves the c ont ract o r being  resp onsible f o r the design and the s ubseq uent s upe rvisi on  of the activities  of the va ri o us s ubc ont ract o rs wh o a re handling the va ri o us w o rk secti ons that make  up the wh ole w o rks. B ut then, he re  unlike in the case  of the t raditi onal p r oc u rement app r oach, the c ont ract o rs a re being paid a fee f o r thei r management se rvices.

(iv) Design, manage and c onst r uct: This va riati on  of the Design and B uild is simila r t o the Design and Manage, b ut  only that in this case, the c ont ract o r is  resp onsible f o r designing and managing, in additi on t o c onst r ucting the facility.

(v) N ovati on Design and b uild: This is that type  of design and b uild whe re the client initially empl oys a design c ons ultant, wh o ca r ries  o ut the initial designs and all the p r ope r d oc umentati on  up t o the extent that the client’s needs a re being clea rly f ulfilled, afte r which, the design c ons ultant is n ovated (passed  on) t o the app ointed c ont ract o r wh o has the  resp onsibility  of exec uting the p r oject th r o ugh f u rthe r design and c onst r ucti on activities. S ubseq uently p r oceeding t o p r oject exec uti on in acc o rdance t o the  req ui rements  of the client.

Neveen and G reenw o od, (2009) desc ribed the n ovated Design and B uild as a  rapidly g r owing f o rm  of Design and B uild p r oc u rement app r oach, by which as at 2004, this va riati on  of the Design and B uild acc o unts f o r 25%  of the val ue  of all p r op osed c onst r ucti on p r ojects in the  UK. In the n ovati on p r ocess  of n ovated design and b uild,  resp onsibility t o the client is being t ransfe r red f r om the design c ons ultant t o the app ointed c ont ract o r, and the n ovati on p r ocess  us ually takes place afte r the design c ons ultant has ca r ried  o ut the designs t o a s ufficient clea r level that w o uld enable p r ospective c ont ract o rs t o p resent a  realistic bid f o r the p r oject (Skitm o re and Ng, 2002). It is a type  of t ri-pa rty ag reement between clients, c ons ultants and c ont ract o rs, which a re  often st r uct u red in s uch a way that they will b ring an end t o existing  o riginal te rms  of engagement between clients and c ons ultants, and c reate a new f o rm  of ag reement between c ons ultants and c ont ract o rs (Ab rahams and Fa rell, 2003).

In the p re-n ovati on stage  of a n ovati on design and b uild, the client ente rs int o a c ont ract with design c ons ultant t o ca r ry  o ut the designs  of the p r op osed p r oject t o a stage whe re all the clients  req ui rements a re clea rly identified, by which the designs  range f r om 30-80%  of the  ove rall design  req ui rements, then  on the basis  of this initial designs and d oc umentati on, c ont ract o rs a re invited t o tende r f o r the p r oject. In the p re-n ovati on stages  of this p r oc u rement app r oach, the c ont ract ual ag reement between the client and the designe rs is simila r t o that in the t raditi onal p r oc u rement app r oach ( Og unlana, 1999).

In the p re-n ovati on stage, the client is  resp onsible f o r paying f o r the se rvices  rende red by the designe rs. Whilst the p ost-n ovati on stage  of the n ovati on design and b uild inv olves the t ransfe r  of the designe r’s  rights and  resp onsibilities t o the selected c ont ract o r, whe re the designe r n ow is  req ui red t o p r od uce all the  o utstanding inf o rmati on (mainly d rawings) that is  req ui red f o r the exec uti on  of the p r oject. Hence, in the p ost-n ovati on stage, the c ont ract o r n ow bec omes  resp onsible f o r paying f o r the se rvices  rende red by the designe r.

## 2.4 DESIGN-B UILD P R OJECT P R OC U REMENT APP R OACHES

The f oll owing secti ons detail seve ral selecti on app r oaches that specifically ta rget t owa rd design-b uild teams.   Review  of these app r oaches is essential as it helped in devel oping the data c ollecti on inst r ument and classifying the data gathe red th r o ugh the s u rvey  resp onses.  Definiti ons  of the main p r oc u rement meth ods p resented by seve ral  resea rche rs and as st udied in this  resea rch a re als o indicated bel ow.

1. S ole S o u rce Selecti on

This type  of p r oc u rement meth od inv olves the di rect selecti on  of the design-b uild team with o ut p r op osals.  The lack  of p rice c ompetitiveness fact o r disc o u rages p ublic  owne rs f r om selecting design-b uild teams  using this p r oc u rement meth od (M olenaa r and G ransbe rg 2001).  H oweve r, the s ole s o u rce selecti on p otentially all ows a sh o rte r p r oc u rement time and th us, may be  used d u ring eme rgency c onditi ons t o ens u re a faste r p r oject delive ry.

2. Q ualificati ons-Based Selecti on

Using this meth od, the  owne r selects the m ost q ualified design-b uild team th r o ugh an  RFQ and  often neg otiates  only with that entity t o a “fai r and  reas onable” p rice (Bea rd et al., 2001).  Selecti on  of the team is p rima rily based  on q ualitative c rite ria s uch as past pe rf o rmance, design-b uilde r  rep utati on, technical c ompetence and financial stability.  The late r n on-c ost c rite ria  rep resent 50%  o r m o re  of the eval uati on p r ocess.  In this a r rangement,  owne rs may ch o ose t o awa rd the p r oject t o a Design-B uild team with wh om they have established l ong-te rm  relati onships, with minimal sc ope design c ompleted at the p r oc u rement time.  A neg otiati on p r ocess  us ually ass ociated with this p r oc u rement meth od inc reases the p r obability f o r the Design-B uild team  of meeting the  owne r’s q uality expectati ons.

3. Best Val ue Selecti on

In a best val ue app r oach, the design-b uild teams  resp ond t o the  owne r by s ubmitting p r op osals that a re p rima rily eval uated based  on the technical aspects t ogethe r with the ass ociated c ost  of the p r oject (Bea rd et al., 2001).  Neg otiati ons may take place afte r the p r op osal s ubmittal phase.  The  owne r selects the p r op osal that  offe rs the best val ue.  A weighting c rite ria eval uati on meth od is  us ually  used t o identify the  right design-b uild team and the weights assigned t o each  of the fact o rs a re specific  of the  owne r’s  o rganizati on, in additi on t o the type and size  of the p r oject.  The best val ue selecti on is advantage o us beca use it als o all ows  owne rs t o p req ualify the design-b uild teams based  on technical c rite ria bef o re the final selecti on phase, which is based  on the p rice c ompetitiveness.

4. Fixed B udget/Best Design Selecti on

The  owne r specifies the p r oject b udget d u ring the  Req uest f o r P r op osal p r ocess (Bea rd et al., 2001).  The design-b uild teams c ompete by placing as m uch sc ope as they can in thei r s ubmitted p r op osals.   Using this app r oach, the design-b uild teams a re selected based  on q ualitative and technical aspects, taking int o c onside rati on that the p r oject c ost is fixed f o r all c ompeting teams.  This p r oc u rement meth od is c onside red t o be c ompetitive  rega rding sc ope and q uality  rathe r than p r oject c ost.  It all ows the  owne r t o have the  optim um f o r the specified b udget val ue.

5. L ow-Bid Selecti on

The  owne r p rima rily selects the design-b uild team based  on the p r oject val ue and  related c ost items.  C ost c rite ria  rep resent m o re than 90%  of the design-b uild team p r oc u rement selecti on p r ocess (Bea rd et al., 2001).  This selecti on meth od is cha racte rized by a high level  of design c ompleti on at time  of p r oc u rement t o facilitate the c ompetitive selecti on p r ocess (M olenaa r and G ransbe rg, 2001).  H oweve r, inn ovati on n o rmally ass ociated with the design-b uild delive ry meth od may be  red uced.

## 2.4.1 Selecti on App r oaches f o r Design-B uild P r ojects

The c ont ract o r selecti on f o r a design-b uild p r oject is m o re c ritical and  rathe r c omplex than f o r  othe r delive ry meth ods systems.  Beca use this delive ry type mainly  relies  on c ont racting with a single entity t o delive r the p r oject, the p r oc u rement meth od sh o uld be as c omp rehensive as p ossible t o ens u re s uccessf ul pe rf o rmance.  Seve ral a uth o rs have a rg ued that the l ow bid selecti on is n ot the m ost app r op riate app r oach t o p r oc u re a design-b uild team.  A m ulti-c rite ria app r oach f o r c ont ract o r selecti on is m o re effective in inc reasing the p r obability  of the  ove rall p r oject s uccess.  It is als o m o re advantage o us f o r b oth the  owne r and the design-b uild team (P otte r, 1994; Palaneeswa ran et al., 2000).

P otte r (1994) devel oped the Design-B uild P req ualificati on System (DBPS) t o be  used by p ublic  owne rs wh o wish t o identify the app r op riate eval uati on c rite ria.  The m odel is c omp osed  of six categ o ries that  rep resent a f ramew o rk  of c onst raints the  owne r has t o c onside r f o r each design-b uild team. These categ o ries a re ec on omic, p olitical, techn ol ogical, c o rp o rate p olicy, lab o r/pe rs onnel and legal.  A s u rvey that ta rgeted p ublic agencies sh owed that  owne rs assigned diffe rent levels  of imp o rtance t o each categ o ry.  This m odel is pa rtic ula rly significant t o assist  owne rs in p repa ring  Req uest f o r P r op osals ( RFP) beca use it enc ompasses seve ral p r oject-specific cha racte ristics.

## 2.5 ST RENGTHS  OF DESIGN AND B UILD P R OC U REMENT SYSTEM

As the Design and B uild defined, it is the ref o re imp o rtant t o  reveal the st rength  o r advantages  of Design and B uild as p r oc u rement system.  This secti on, disc usses the advantages  of Design and B uild as a p r oc u rement system. The disc ussi on th us p r ovides j ustificati on f o r the selecti on  of Design and B uild as a p r oc u rement system in c onst r ucti on ind ust ry. The p r ominent feat u re  of Design and B uild is t o p r ovide a single p oint  resp onsibility, which means it sh o uld be ca r ried  o ut with o ut any mediating c ons ultants and the cent ral c ont ract ual p ositi on m ust be between the client and the c ont ract o r. This is achieved by all ocating all design  resp onsibility and liability t o the c ont ract o r al one. The  owne r may have m o re design  opti ons t o ch o ose f r om the  respective design b uilde rs wh o ente r the tende r.  Owne r will tend t o have va riati on  of design ideas t ogethe r with the expected c ost that was p r op osed based  on his  req ui rements.  Unlike t raditi onal app r oach which  only app oint a single  unit  of design team t o c ome  o ut with the design ideas, Design and B uild will p r od uce m uch m o re diffe rent design ideas f r om the design b uilde r wh o ente r the tende r (P. Chan et al., 1997). The  owne r’s administ rative b u rdens may be  red uced beca use the p r oc u rement  of design and c onst r ucti on se rvices is c ons olidated int o a single selecti on p r ocess. Afte r awa rd  of the Design and B uild c ont ract, the  owne r will n ot be  req ui red t o spend time and eff o rt c o o rdinating and a rbit rating between sepa rated design and c onst r ucti on c ont racts. While the p r ocess d oes  req ui re the  owne r t o p r ovide p r udent  ove rsight  of the design and c onst r ucti on p r ocess, this  resp onsibility is c onside rable less time c ons uming and exp oses the  owne r t o fa r fewe r  risks than the t raditi onal app r oach (P. Chan et al., 1997; T u rne r, 1986). In Design and B uild, eve ry negligence  o r p r oblem will p ut  on c ont ract o r’s hand. This means n ob ody is t o blame except the c ont ract o r, even th o ugh it may be s upplie r  o r s ub-c ont ract o r ca using a p r oblem, b ut main c ont ract o r has t o bea r the  risk. A client  retains a  resp onsibility d u ring the c ont ract th r o ugh his empl oye r’s  rep resentative.

The next fact o r ass ociated with the st rength  of Design and B uild is design efficiency. C onst r ucti on efficiency may be imp r oved beca use design efficiencies can be w oven int o the enti re c onst r ucti on p r ocess. The designe r as a membe r  of the Design and B uild teams, a re pa rticipated di rectly in t r o ublesh o oting and  res olving design  related iss ues that s u rface d u ring c onst r ucti on. The ea rly inp ut  of the design teams t o the c ont ract o r will inc rease the c onst r uct ability  of the enti re design (P. Chan et al., 1997; NSPE, 1995; Keith P ots, 1995). In additi on, Design and B uild is the  one p r oject delive ry meth od ol ogy that elicits c reative  resp onses f r om the p r oject teams (NSPE, 1995). N o rmally, the ability t o inn ovate in design and c onst r ucti on is seve rely c u rtailed by the  use r  of p resc riptive specificati ons. With Design and B uild, pe rf o rmance  req ui rements a re stated and the design b uilde r may  use diffe rent s ol uti ons t o meet the client’s  ultimate p r oject g oals. In fact, the selecti on p r ocess  often enc o u rages c ompa ris on t o see which p r op osal p r ovides the m ost val ue t o the client. In te rms  of ce rtainty in time, Design and B uild can p r ovide c omplete c ont ract ual ce rtainty  on c ompleti on f o r clients f r om the ve ry ea rliest stages  of thei r p r ojects if the re a re n ot many changes by then client Bennett and G rice, (1992) f o r m ost clients’ time is c r ucial in f o rming thei r pe rspective  of the b uilding p r ocess. The NED O  rep o rt (1995), faste r b uilding f o r ind ust ry, highlights that in m ost cases, n on-t raditi onal p r oc u rement meth od incl uding Design and B uild tend t o be q uicke r b oth in te rm  of site c onst r ucti on and t otal p r oject time. Time savings with Design and B uild a re maximizes at the p re c ont ract stage with the p r oc u rement p r ocess  up t o c ommencement  on site. St udies by Fitchie (1996) indicate that p r oc u rement time  unde r the t raditi onal p r ocess can be  up t o twice as l ong as that  of Design-B uild. These benefits a re acc r ued simply beca use  of the ability  of Design and B uild t o integ rate the p r oject team membe rs, p r od uce  open c omm unicati on and enc o u rage effective c o ope rati on.  On the matte r  of speed, it may be  reas onable t o expect that the  ove rall p r oject d u rati on is sh o rte r  on Design and B uild p r ojects  o r that can it be c ompleted  on time d ue t o the  ove rlapping  of design and c onst r ucti on phases. Extensive independent  resea rch has sh own that Design and B uild  us ually achieved ea rly c ompleti on  of a devel opment, with b oth the tende r and the final c ost being significantly l owe r than c onventi onal schemes. In  othe r w o rds, c onst r ucti on time is  red uced beca use Design and B uilding p r oceed in pa rallel. The ref o re, the integ rati on  of design and c onst r ucti on sh o uld p r od uce m o re effective p r og ramming. Neve rtheless, Design and B uild is als o c onside red t o be the fastest p r oject delive ry system beca use the p r oc u rement  of design and c onst r ucti on se rvices is c ons olidated int o a single selecti on p r ocess and the fast t ract p r oced u res may be implemented m o re  readily ( Bea rd et al., 2001).

Effective c omm unicati on is neve r being ign o red as  one the d riven fact o rs  on selecti on  of Design and B uild p r oc u rement meth od. Di rect c ontact between the client and the c ont ract o r as p r ovided by a Design and B uild system lines  of c omm unicati on and enables the c ont ract o r t o  resp ond and t o adapt m o re p r omptly t o the client’s needs. Integ rati on and inte rchange is the reby enc o u raged inhe rently within the system (G riffith, 1989). The client and c ont ract o r will c omm unicate cl osely d u ring the p r ocess stage  of the p r oject. C omm unicati on between them will sta rt at the beginning stage  of the p r oject. The ref o re, in Design and B uild it p r ovides the client and c ont ract o r an  opp o rt unity t o inte ract m o re  often and m o re di rectly than t raditi onal c ont ract. The system all ows  unde rstanding  on the  req ui rements  of clients clea rly and any mis unde rstanding  o r c onflict that may be  occ u r red d u ring the design and c onst r ucti on stage can be av oided. Design and B uild app r oach is als o kn own t o have less adve rsa rial  relati onship c ompa red t o t raditi onal app r oach. The p r oject may p r oceed m o re efficiently beca use designe rs and c onst r uct o rs a re membe rs  of the same team and th us m uch less disp utes might be c reated. Apa rt f r om less disp utes, Design and B uild als o benefit f r om the g o od c omm unicati on that can be  occ u r between the design team and the c onst r ucti on team (NSPE, 1995; Keith P otts, 1995).

## 2.6 CHALLENGES ASS OCIATED WITH DESIGN-B UILD P R OC U REMENT METH OD

The challenges ass ociated with the Design-B uild p r oc u rement meth od c ove ring in detail by key pa rticipants when  utilising the Design-B uild p r oc u rement meth od and examines h ow the  o rganisati on st r uct u re  of the meth od, the p r ocesses inv olved and  relati onships c reated all  relate t o each  othe r. H ow the st r uct u re  of this p r oc u rement meth od impacts the efficient  ope rati on  of this integ rated p r od ucti on led p r oc u rement meth od is als o examined. Design-B uild p r oc u rement meth od has been ce rtainly  on the ascendency  ove r the last 3 decades. Seve ral  reas ons have been p r ovided t o explain this n oticeable shift f r om the p red ominantly design-led t raditi onal p r oc u rement meth ods t o integ rated p r od ucti on led p r oc u rement meth ods s uch as the Design-B uild meth od. S ome  of the  reas ons cited a re: Single p oint  resp onsibility, p otential f o r tapping the c ont ract o r’s ingen uity and c reativity d u ring the design stages leading t o p otential c ost and time savings as well as ea rly p rice c onfi rmati on bef o re c ompleti on  of design and the sta rt  of c onst r ucti on the reby all owing clients t o bette r plan and c ont r ol p r oject cash fl ow. In additi on, the fact that since c ont ract o rs a re p ractiti one rs in act ual b uilding it is  reas onable that they c ont rib ute int o the design thei r expe rience  of handling mate rials, assembling detailed pa rts  of the w o rk and  o rganising the wh ole site  ope rati ons. This, it is a rg ued by T u rne r (1995), sh o uld be designed int o the scheme t o p r om ote b uildability with speed and ec on omy.

## 2.7 C RITICAL S UCCESS FACT O RS (CFS)

C ritical S uccess Fact o rs is kn own as a t o ol f o r meas u ring pe rf o rmance in an  o rganizati on t o achieve thei r missi on (E. Zawawia, 2011). In b uilding maintenance, CSF is bec oming ve ry imp o rtant as it c o uld identify the ca use  of fail u re as well as imp r oving the system. The s uccess  of maintenance management initiatives depends  on many fact o rs. The a uth o rs categ o rized c ritical s uccess fact o rs int o five p rima ry categ o ries: leade rship, c ult u re, st r uct u re,  r oles and  resp onsibilities, system inf rast r uct u re, meas u rement. These five categ o ries we re based  on the  objective  of the  o rganizati on. Acc o rding t o the  resea rche rs, it is als o essential t o identify the c onst raint  of the c ritical s uccess fact o rs. In  unde rstanding the c onst raints, c ritical s uccess fact o rs defense meas u res can be de rived. Kn owing the c onst raints will eliminate p redicted w o rk which can b ring ab o ut g reate r  risks t o the c ompany's s uccess. Kn owing c ritical s uccess fact o rs in the  ope rati on  of the b usiness can st rengthen management st rategy (G udienė et al., 2013).  Risk management p r ocess can be m o re f oc used and many iss ues will be c o r rected and p r obability  of fail u re is g reatly  red uced. Eve ry single activity within the  o rganizati on will be di rected t owa rds achieving the  ove rall s uccess  of the c ompany (E. Zawawia, 2011).

A c onst r ucti on p r oject is c omm only ackn owledged as s uccessf ul when it is c ompleted  on time, within b udget, satisfacti on. Th us, p r oject s uccess is  us ually defined as meeting time, c ost and q uality  objectives and satisfying p r oject stakeh olde rs (Bacca rini, 1999).

P r oject s uccess c o uld be  refined int o achieving p r od uct s uccess, which meets q uality  o utp ut standa rds, and p r ocess s uccess, which meets time and b udget  objectives (Ling, 2004).

## 2.7.1 Design-B uild C ritical S uccess Fact o rs

Bef o re explaining CSFs in Design and B uild, it is necessa ry t o talk m o re ab o ut p r oject pa rticipants and thei r  r oles, as they a re c r ucially inv olved in this meth od. P r oject pa rticipants play an imp o rtant  r ole dete rmining the s uccess  o r fail u re  of a p r oject (Ngeyen et al., 2009). The ref o re, h uman- related fact o rs sh o uld be well pe rf o rmed in  o rde r t o achieve g o od p r oject  o utc omes (Lam and Chan, 2008, Xia and Chan, 2010). P r oject- related pa rticipants  refe r t o  related maj o r pa rties in Design and B uild p r ojects incl uding  owne rs, c ont ract o rs, design c ons ultants, p r oject management c ons ultants and p r oject manage rs  o r p r oject team.

Lehti ranta et al. (2012) expl o red a new dimensi on  of the dete rminants f o r c onst r ucti on p r oject s uccess, that is the  relati onship between s uccess and m ulti-fi rm p r oject pa rticipants’ satisfacti on with each  othe r. The  res ults sh owed that c o r relati ons can be f o und between ce rtain p r oject pa rticipants’ satisfacti on with each  othe r’s pe rf o rmance and the  owne r’s pe rcepti on  of p r oject s uccess. M o re specifically, satisfacti on with pe rf o rmance fact o rs within the  relati onships between the  owne r and any  othe r pa rticipant (that is the c ont ract o r, designe r  o r p r oject c ons ultant), within the  relati onship between p r oject c ons ultants and designe rs and within the  relati onship between p r oject c ons ultants and c ont ract o rs we re  reflected in the  owne r’s pe rcepti on  of p r oject s uccess (G udienė et al., 2013).

In 1986 Ashley, identified these seven fact o rs as the s uccess fact o rs:

      - C onst r ucti on activities p r og ramming,

- Design planning,

- P r oject manage r c ommitment t o the g oals,

- P r oject team m otivati on,

- P r oject manage r technical capabilities

- C ont r ol systems,

- Definiti on  of w o rk and its field

Am ong  othe r fact o rs, g o od g ove rnance is identified by (Xia, Chan, and Ye ung, 2009) g ove rnment s upp o rt by Zhang, et al, (1998); A stable mac r o-ec on omic envi r onment by Dailami and Klein  (1997); and s uitable legal and administ rative f ramew o rk by Stein, (1995).

Weste rveld, (2003) als o attempted t o diffe rentiate p r oject s uccess c rite ria and s uccess fact o rs as he a rg ued that the f o rme r signify the  res ult a reas while the latte r  rep resent the  o rganizati onal aspects.  R onald Daniel was am ong the fi rst expe rts wh o  offe red the c ritical s uccess fact o rs as the b usiness g uidance f o r the fi rst time in 1961. In his  opini on the re a re th ree t o six c ritical fact o rs which dete rmine the s uccess in all ind ust ries. Am ong the next expe rts,  R ocka rt c ont rib uted in the field  of int r od ucing the c ritical s uccess fact o rs m o re than  othe r  resea rche rs (F rilet, 1997). Tabish and Jhast udied s uccess fact o rs f o r p ublic c onst r ucti on p r ojects. Achieving s uccess in p ublic c onst r ucti on p r ojects is diffic ult beca use it  req ui res ec on omy, efficiency, q uality, fai rness and t ranspa rency.

S uch p r ojects a re taken  up  on the  req uisiti on  of  owne rs/clients and alm ost always inv olve m ultiple entities and a re als o acc o untable t o exte rnal financial a udit and vigilance agencies. Identificati on  of the s uccess fact o rs is c onside red the key t o achieve s uccess in these p r ojects.

## 2.7.2 Fact o rs Dete rmining the S uccess  of Design and B uild P r ojects

G rege rsen 1998, defined design and b uild as a meth od  of p r oc u rement which have the client ente r in a single c ont ract with  one  o rganizati on that integ rates the design and c onst r ucti on p r ocess. As design and b uild p r ojects  req ui re a g reate r level  of manage rial expe rtise f r om the c ont ract o r f o r the integ rati on  of design and c onst r ucti on, the selecti on  of c ont ract o rs and s ub-c ont ract o rs has been c onside red as  one  of the m ost imp o rtant s uccess fact o rs (Hemlin, 1999; M olenaa r et al., 1999). Smith, 1999 and Yates, 1995 als o  rep o rts that attenti on sh o uld be paid t o the selecti on meth od which sh o uld be c omp rehensive and visible.

(Akint oye) 1994 f o und  o ut that the definiti on  of the p r oject sc ope and b rief is imp o rtant t o the s uccess  of design and b uild p r oject. The fact o r  of p r oject pa rticipants is als o s uggested by b oth  resea rche rs and p ractiti one rs as  one  of the s uccess fact o rs f o r design and b uild p r ojects (Le ung, 1999). ( R owlins on) 1997 identified  relati onship am ong p r oject pa rticipants as  one  of the s uccess fact o rs. The expe rience, kn owledge and c onfidence  of the c ont ract o r in design and b uild kn owledge a re als o highlighted as c ritical t o the s uccess  of design and b uild p r ojects (S onge r and M olenaa r, 1996). End- use rs' inp ut is als o c onside red necessa ry t o enhance the deg ree  of s uccess  of design and b uild p r ojects ( Rethe rf o rd, 1998).The va ri o us  s uccess  fact o rs  identified f r om  b oth   resea rche rs  and p ractiti one rs  in the c onst r ucti on ind ust ry  can be  c ons olidated int o six  headings, namely  p r oject cha racte ristics, p r oject  p r oced u res, p r oject  management  st rategies, p r oject- related pa rticipants, p r oject w o rk atm osphe re and p r oject envi r onment, which a re als o essential t o delive r c onst r ucti on p r ojects with  othe r p r oc u rement meth ods (Edm ond et al., 2004).

(Edm ond et al.,) 2004, identified that the s uccess fact o rs  of design and b uild p r ojects a re simila r t o th ose  of a c onst r ucti on p r oject in gene ric sense.  The p r oc u rement  of c onst r ucti on p r oject is vast in sc ope beca use it inv olves the gathe ring and  o rganizing  of my riads  of sepa rate individ uals, fi rms and c ompanies t o design, manage and b uild c onst r ucti on p r od ucts s uch as h o uses,  office b uildings, sh opping c omplex,  r oads, b ridges etc. f o r specific clients  o r “c ust ome rs”. P r oc u rement c omes the w o rd p r oc u re which lite rally means “t o  obtain by ca re  o r eff o rt”; “t o b ring ab o ut” and “t o acq ui re”.  System is ab o ut “ o rganized meth od, app r oach, techniq ue, p r ocess  o r p r oced u re”. In this c ontext, p r oject p r oc u rement is ve ry m uch c once rned with the  o rganized meth ods  o r p r ocess and p r oced u re  of  obtaining  o r acq ui ring a c onst r ucti on p r od uct s uch as a h o use, sh opping c omplex  o r  r oad and jetty. It als o inv olves a r ranging and c o o rdinating pe ople t o achieve p resc ribed g oals  o r  objectives. The Aq ua G r o up (1999) desc ribed p r oc u rement as the p r ocess  of  obtaining  o r acq ui ring g o ods and se rvices f r om an othe r f o r s ome c onside rati on. Maste rman (1996) desc ribed p r oject p r oc u rement as the  o rganizati onal st r uct u re needed t o design and b uild c onst r ucti on p r ojects f o r a specific client. It is in a sense ve ry t r ue beca use the p r ocess  of “ obtaining” a b uilding by a client inv olves a g r o up  of pe ople wh o a re b r o ught t ogethe r and  o rganized systematically in te rm  of thei r  r oles, d uties,  resp onsibilities and inte r relati onship between them.

S ome  of the advantages  of Design-B uild p r oc u rement system is that single p oint  resp onsibility is p r ovided i.e. the c ont ract o r is s olely  resp onsible f o r fail u re in the design and/ o r the c onst r ucti on: the client has  only  one pe rs on t o deal with, namely, the c ont ract o r wh ose design team incl udes a rchitects q uantity s u rvey o rs, st r uct u ral enginee rs etc, the client is awa re  of his t otal financial c ommitment f r om the  o utset and cl ose inte rc omm unicati on between the c ont ract o r’s design and c onst r ucti on teams p r om otes c o- ope rati on in achieving sm o othens  r unning  of the c ont ract and p r ompt  res ol uti on  of site p r oblems. F u rthe r advantages  of DB system incl ude, t ransfe r  of  risk t o c ont ract o r (b ut n ot  us ually all  risks), c ompetiti on in design, maxim um  ove rlap  of design and c onst r ucti on, availability  of c onst r ucti on expe rtise f o r design, ea rly c ommitment t o maxim um p rice and less c onst r ucti on inf o rmati on  req ui red f r om the client. H oweve r, va riati on f r om the  o riginal design a re disc o u raged by the c ont ract o r and if all owed, a re expensive; the client has n o means  of kn owing, whethe r he is getting val ue f o r m oney  unless he empl oys his  own independent advise rs, which adds t o his c osts and if the c ont ract o r’s  o rganizati on is  relatively small, he is  unlikely t o be as expe rt  on design as he is  on c onst r ucti on, and the  res ulting b uilding may be aesthetically less acceptable.

## 2.8 PE RF O RMANCE  OF DESIGN AND B UILD

The eme rgence  of design and b uild as a meth od  of p r oc u rement has been s u r r o unded by scepticism and  rese rvati ons c once rning its  use and pe rf o rmance. Nahapiet and Nahapiet, 1985, believe that design and b uild p r ovided a high deg ree  of flexibility and  resp onse t o changes at all stages  of a p r oject which, al ong with phasing  of design and c onst r ucti on,  res ults in ea rly c ompleti on  of the p r oject. NED O, 1983, als o c onfi rms this view. This is ce rtainly a c omm only held belief, that beca use  of the nat u re  of design and b uild, i.e. the c ont ract o r’s ea rly inv olvement; the m ulti-disciplina ry app r oach; the  ove rlapping  of design and c onst r ucti on phases, p r ojects ca r ried  o ut  unde r this f o rm  of c ont racting pe rf o rm well as fa r as speed and c ost a re c once rned.  Unf o rt unately, these views a re n ot sha red by eve ryb ody, the meth od has been heavily c riticized by p r ofessi onals (M u rc utt, 1988). It has been v oiced that design and b uild falls sh o rt  of q uality standa rds and that the a rchitect u ral significance  of b uildings is being l ost. F ranks, 1983 states: “package deal may have techn ol ogical ve rsatility b ut the re a re n ot  us ually ass ociated with p restigi o us b uildings”. F u rthe rm o re, t o back  up F ranks view, Bennett and Flanagan, 1983, in thei r se ries  of a rticles entitled “New Di recti on: Management  Opti ons”, s uggest that design and b uild is  only s uitable f o r simple and well defined  o r standa rd b uilding. It is w o rth menti oning that all these views we re made in the ea rly 80’s. Since then, and f oll owing the lifting  of the  RIBA ban, a rchitects have taken  up f r ont p ositi ons within design and b uild fi rms,  res ulting in the q ualitative design expe rtise  of the a rchitect t o be injected int o design and b uild. This has led t o imp r oved q uality and aesthetically pleasing b uildings being p r od uced by design and b uild. This view has been listed in F ranks, 1990b, as  one  of the advantages benefiting design and b uild. The re is ample evidence t o s uggest that design and b uild has c ome a l ong away t o distance itself f r om the “tin shed” image  of the past. This is dem onst rated by its  ong oing inc reasing p op ula rity which emphasizes its acceptance and b r oad  use by the client t o p r ojects which we re p revi o usly th o ught t o be t o o c omplex f o r this meth od  of p r oc u rement. F u rthe r evidence t o s upp o rt this c reed is p r ovided by James F ranks views wh o is a  reg ula r w rite r ab o ut design and b uild. While in 1983, F ranks stated that design and b uild was n ot t o be ass ociated with p restigi o us b uilding, 10 yea rs late r, in 1993, he maintains that: “the re is ample evidence  of high techn ol ogy being satisfact o rily c ompleted  using design and b uild app r oach”. F u rthe rm o re, t o back  up F ranks view, Ndek ug ri and T u rne r, 1994, in thei r s u rvey  of c ont ract o rs, designe rs, and b uilding c ont ract o rs  rega rding design and b uild iss ues c oncl uded that the re is n o appa rent  reas on f o r the q uality  of c onst r ucti on in design and b uild t o be l owe r than with the t raditi onal app r oach and that the view that the design and b uild p r oc u rement meth od is  only s uitable f o r ve ry small and simple p r ojects is n o l onge r tenable.

## 2.9 S UBSIDIES IN FINANCING PE RSPECTIVE

S ubsidies a re kn own as s ubventi on  o r a f o rm  of financial assistance paid t o an individ ual, a b usiness  o r an ec on omic sect o r in  o rde r t o achieve a ce rtain p olicy  objective. This definiti on implies that any financing which d oes n ot fl ow di rectly f r om the immediately benefiting h o useh old t o the se rvice p r ovide r can be defined as a s ubsidy.

## 2.9.1 Types  of S ubsidy

Di rect S ubsidies: Payment di rect t o individ uals  o r h o useh olds. Payment may be in the f o rm  of cash, v o uche r  o r tax c redit. H o useh olde r  o r individ ual spends the m oney eithe r f reely  o r  on specified g o ods and se rvices.

Inf rast r uct u re s ubsidies (P rivate facilities): P ublic sect o r p r ovisi on  of lat rines  o r lat rine pa rts,  us ually th r o ugh di rect implementati on with s ome inp ut (cash/lab o u r) f r om h o useh olds.

C onnecti on S ubsidies: C ost  of c onnecting is c ove red by a t ransfe r f r om g ove rnment t o  utility, th r o ugh v o uche rs  o r by t ransfe r f r om gene ral  utility  reven ue.

Ope rati onal S ubsidies:  Ope rati onal Expendit u re s ubsidies t o  utilities and l ocal g ove rnment se rvice p r ovide rs.

S ubsidies t o small scale  ope rat o rs: F unding f o r t raining, b usiness devel opment se rvices, p r od uct devel opment etc. pl us access t o s ubsidized c redit  o r s ubsidized g o ods and se rvices  res ulting in l owe r c osts t o c ust ome rs. Small-scale  ope rat o rs may b uild  o r se rvice t oilets and sanitati on systems in  r u ral and  u rban a reas.

## 2.9.2  Rati onal Behind S ubsidy

S ubsidies a re a kind  of incentive which plays an imp o rtant  r ole in ec on omic devel opment  of devel oping c o unt ries.  S ubsidies b ring  o ut desi red changes by effecting  optimal all ocati on  of  res o u rces, stabilizing the p rice  of essential g o ods and se rvices,  redist rib uting inc ome in fav o u r  of p o o r pe ople th us achieving the twin  objective  of g r owth and eq uity  of nati on.

## 2.10 CHAPTER S UMMA RY

The  review  of the existing lite rat u re indicates the n ume r o us st udies have devel oped in the  use  of the Design- B uild p r oc u rement meth od. In this chapte r, the definiti on  of Design-B uild p r oc u rement meth od was disc ussed. It can be c oncl uded that Design and B uild p r oc u rement meth od place  resp onsibility f o r b oth design and e recti on in the hands  of the c ont ract o r  one p oint  of  resp onsibility f o r eve rything.

# CHAPTE R TH REE

# RESEA RCH METH OD OL OGY

## 3.1 INT R OD UCTI ON

This chapte r details the p r ocesses and techniq ues  used t o attain the  resea rch aim and  objectives. Hence, this chapte r s o ught t o delibe rate  on the  resea rch app r oach, analysis style and als o the ta rgeted p op ulati on additi onally t o the st rategies and techniq ues  used f o r data ass o rtment. An in depth meth od ol ogy and t o ols  used a re delineated. The chapte r then make available an  ove rview  of the sampling techniq ue and als o the  unit  of  resea rch.

## 3.2  RESEA RCH SC OPE

The  resea rch sc ope l o oks gene rally at the c ritical s uccess fact o rs f o r design-b uild p r oc u rement meth od in s ubsidy-based p r ojects. The  resea rch is ca r ried  o ut in Acc ra, Ghana, the st udy is  rest ricted t o p r oc u rement p ractiti one rs wh o have been p racticing f o r n ot less than five yea rs as thei r expe rience is ve ry key in answe ring q uantitative meth od  of data c ollecti on.

## 3.3  RESEA RCH APP R OACH

Having a  resea rch app r oach dete rmines h ow  one w o uld c ollect the data. Basically, the re a re tw o app r oaches namely the ind uctive app r oach and the ded uctive app r oach. In the ind uctive app r oach the  resea rche r analyzes the data as they a re being c ollected and c omes  up with a c oncept ual f ramew o rk that w o uld be  used t o g uide the ens uing w o rk. Sa unde rs et al. (2009)  refe r red t o as a g r o unded app r oach  on acc o unt  of the nat u re  of the the o ry  o r explanati on that came  o ut by means  of the  resea rch p r ocess. Sa unde rs et al. (2009) added that the re is the likelih o od that the ind uctive app r oach may have s ome  of the elements  of a ded uctive app r oach and this happens when  resea rche r wants t o devel op a the o retical p ositi on. Afte rwa rds  one c o uld then g o ahead t o test h ow it can be applied th r o ugh s uccessive data c ollecti on and analysis.

## 3.4  RESEA RCH ST RATEGY

Ag reeing t o Sa unde rs et al. (2007) a st udy st rategy is desc ribed as a plan  utilized by a  resea rche r t o answe r  resea rch q uesti ons th r o ugh o ut the c ollecti on  of data f r om diffe rs individ uals. The  resea rch st rategy may be  o utlined beca use the manne r d u ring which the  resea rch  objectives will be achieved (Na o um, 1998). Yin (1994) c onj ointly states that the  resea rch t o ols emb raced f o r a st udy la rgely depend  up on the  resea rch p u rp ose that is, expl o rat o ry, inf o rmative  o r desc riptive. A q uantitative and q ualitative analysis a re the tw o kinds  of  resea rch st rategies (Na o um, 1998). H oweve r, the selecti on t o  reg ulate any specific st rategy is infl uenced by its aim  of the st udy, the type, as well as accessibility  of data f o r the st udy (Na o um, 1998; Baiden, 2006).

This st udy falls within the q uantitative  resea rch st rategy. The app r oach ad opted within the  resea rch inv olves meas u rements in c ollecting the data. The app r oach c onj ointly hinges  up on p revi o us w o rks that have devel oped p rinciples that helped t o decide the inf o rmati on needs  of this pa rtic ula r  resea rch. All the items that is meas u red in the  resea rch have thei r basis in the o ry f r om lite rat u re which can inf o rm what need t o be meas u red the ref o re as t o achieve what is being meas u red. The q uantitative  resea rch app r oach is empl oyed in this st udy as a  res ult  of these well-kn own benefits like the f o rmal, ev ocative, investigative, and c o r relative. The samples  ret rieved a re  us ually h uge as well as its ill ust rati on and this f u rthe r explains that q uantitative st udy  o utc omes a re gene ralized t o the g reate r p op ulati on within satisfact o ry e r r o r limits.

## 3.5 DATA S O U RCES AND TYPES

Eve ry  resea rch can make  use  of p rima ry data and sec onda ry data. These a re the tw o basic types  of data that can be  used in a st udy. The p rima ry data is basically the data c ollected by the pe rs on c ond ucting the  resea rch him/he rself f o r the p u rp ose  of the  resea rch. C onve rsely, sec onda ry data is data that has been c ollected by an instit uti on  o r an othe r pe rs on. F o r instance, in Ghana, sec onda ry data can als o be  used as the main s o u rce  of data especially f o r q uantitative st udies. In this  resea rch, p rima ry data was the key type  of data  used since it is q uantitative in nat u re.  The s o u rce  of the p rima ry data was f r om the p r ofessi onals which has al ready been stated. Sec onda ry inf o rmati on f r om j o u rnals, a rticles and  othe r p ublished w o rks we re als o  used especially in the disc ussi on t o s upp o rt the  res ults  obtained f r om the p rima ry data.

## 3.6 P OP ULATI ON  OF THE ST UDY

A p op ulati on is m ostly te rmed as  units which have the chance t o be c once rned within the s u rvey sample. H oweve r, its  units may be individ uals, empl oyee  o r ass ociates  of a specific g r o up (G r oves et al., 2009). F o r the aim  of the  resea rch, the p op ulati on is a n umbe r  of p r oc u rement p ractiti one rs in 16MMAS within the G reate r Acc ra, Ghana.

The selecti on  of p r oc u rement p ractiti one rs is s upp o rted by the fact that, they a re engaged  on p r oc u rement p ractice which may c omp rise  of va ri o us p r oc u rement activities and helps the  resea rche r kn ow h ow they a re being managed and this can ens u re the validity  of the  resea rch. This categ o ry  of p ractiti one rs plays key  r ole in the c onst r ucti on sect o r and hence thei r views c o uld help shape  up decisi on  relating t o the selecti on  of a pa rtic ula r p r oc u rement path.The p op ulati on was made  of a t otal  of f o rty (40) p r oc u rement p ractiti one rs in 16MMAS within the Acc ra. These 40 a re all p ractiti one rs wh o w o rk as p r oc u rement  office rs that s ummed  up t o make the p op ulati on. This s u rvey is limited t o the G reate r Acc ra Met r op olitan A rea.

## 3.7 SAMPLING AND SAMPLING TECHNIQ UE

A sample c onsists  of a s ubject  of the  units that  rep resent the p op ulati on (P olit and H ungle r, 1999) and  un rema rkably empl oyed in la rge-scale s u rvey analysis f o r the sake  of ec on omy and c o r rectness (Weisbe rg and B owen, 1997). H oweve r, analysis st udies  use me rely a min o r segment  of the p op ulace, n oted as a sample. This is  often as a  res ult  of empl oying a sample which has l ot  of expe rience and fewe r expensive than g r o uping facts f r om the wh ole p op ulati on. P olit and H ungle r (1999) decla red that, the main  risk  of empl oying a selected sample is that it w o uld n ot s ufficiently  replicate the behavi o rs, cha racte rs and  opini ons  of the p op ulati on. In dete rmining a sample size f o r an activity, seve ral app r oaches can be  used incl uding a cens us s u rvey. A census survey  is an attempt to list all elements in a group and to measure one or more characteristics of those elements. A census can provide detailed information on all or most elements in the population, thereby enabling totals for rare population groups or small geographic areas. A census survey have many features in common, such as the use of a questionnaire to collect information, the need to process and edit the data, and the susceptibility to various sources of error ( Lavrakas, 2008) .

Sample selecti on depends  on the p op ulati on size, its h om ogeneity, and the deg ree  of p recisi on  req ui red (Salant and Dillman, 1994). Salant and Dillman (1994)  obse rved that a p re req uisite t o sample selecti on is t o define the ta rget p op ulati on as na r r owly as p ossible.  It is  often n ot p ossible, h oweve r, t o kn ow the t r ue p op ulati on.   In s uch cases, Attewell and  R ule (1991) s uggested that a the o retical sample may be  used.  The o retical samples p u rp osively select  o rganizati ons that exhibit the desi red feat u res that a re the f oc us  of the  resea rche r’s st udy. The ta rgeted cl uste r a re p r oc u rement p ractiti one rs in 16MMAS c omes that t otal  up t o 40. These p r oc u rement p r ofessi onal a re ch osen f o r this st udy and c onj ointly as a  res ult will infl uence the significance  of the st udy  on the Ghanaian P r oc u rement c omm unity.

## 3.8 DATA C OLLECTI ON METH ODS

The meth od emb raced in this st udy gives an empi rical meth od as it is, by this techniq ue th r o ugh that the set  of specific  objectives is c ompleted. Scientific inst r ucti onal  resea rches wish kn owledge t o s upp o rt an a rg ument. Data is the b ott om f o r any analysis (Singh, 2006). Data ass o rtment is s olely d one empl oying a cl osed finished f o rm  of q uesti onnai re. A pil ot s u rvey was devel oped and tested by a small n umbe r  of ind ust ry pa rticipants.  This step was beneficial in identifying c onf using q uesti ons and all owed the s u rvey design t o be imp r oved.  A st r uct u red q uesti onnai re is administe red t o a sample size  of f o rty  resp ondents and picked  up in person  once the q uesti onnai res a re st uffed at specified time f rame. The  resea rche r sent an initial email and ph one calls t o the p r oc u rement depa rtment  of the 16MMAS. Afte rwa rds, the re is d u rati on that is set f o r the q uesti onnai re t o be  ret rieved f r om va ri o us p r oc u rement depa rtment. The q uesti onnai re is f o rmed int o diffe rent secti ons based  on the lite rat u re and the  resea rch q uesti ons f o r the st udy.

## 3.8.1 Q uesti onnai re g uide

Secti on A  of the g uide had q uesti ons  on the  resp ondent’s p r ofile: age, gende r, thei r instit uti ons and the n umbe r  of yea rs they have w o rked. Secti on B is devel oped  on identifying the challenges in implementing design b uild p r oc u rement in s ubsidy based p r oject. Secti on C had q uesti ons identifying the c ritical s uccess fact o rs f o r implementing design b uild p r oc u rement meth od in s ubsidy based p r oject. Secti on D is  related t o c ritical s uccess fact o rs enabling the pe rf o rmance  of Design-B uild p r oc u rement meth od in s ubsidy based p r oject.

## 3.9 DATA ANALYSIS  OF Q UANTITATIVE ST UDY

The c ompleted q uesti onnai res a re checked t o ens u re c ompleteness, c onsistency and  readability.  Once the data has been checked, they we re  o rganized  using a f o rmat that enabled st raightf o rwa rd analysis. Kn owledge c ollected f r om the  resp ondents a re analyzed with the help  of statistical Package f o r S ocial Sciences (SPSS 16.0) and Mic r os oft excel. The va riables a re then ente red within the SPSS. The  o utp ut  of the SPSS is m o re c onfi rmed by f req uency tables and analyzed desc riptively  using statistical t o ols like cha rts (pie and ba r) and dist rib uti on. The Mean Sc o re Ranking aided in deciding c ritical s uccess fact o rs enabling the pe rf o rmance  of Design-B uild p r oc u rement meth od in s ubsidy based p r oject.

Mean can be defined as a cent ral val ue s uch that b oth p ositive and negative deviati ons f r om it  ultimately cancel themselves  o ut. This was  used t o calc ulate the mean yea r  of w o rking expe rience  of  resp ondents, and t o  rank the va riables.

The f o rm ula is   M = ΣFX

ΣF

Whe re F is the f req uency  of each class and

X is the mid-p oint  of each class inte rval

## 3.10 CHAPTER S UMMA RY

This chapte r add ressed the ass o rted meth od ol ogies  obtainable f o r the analysis and the  reas on f o r the acceptance  of the meth od ol ogy  used f o r this analysis. The analysis meth od  used and als o the techniq ue  of inf o rmati on ass o rtment was menti oned that is, the  utilizati on  of s u rvey q uesti onnai res. Late r, the ta rgeted  resp ondents, c ontent and style  of the q uesti onnai res, dist rib uti on  of f o rm, the sc ope  of f o rm, s u rvey, sample size dete rminati on, and kn owledge analytical t o ols  used we re c onj ointly menti oned. With this backg r o und, applied mathematical  res ults attained f r om the inf o rmati on menti oned in chapte r f o u r.

# CHAPTE R F O U R

# RES ULTS AND DISC USSI ON

## 4.1 INT R OD UCTI ON

This chapte r p resents the data c ollected and analyzed it th o r o ughly in line with the  resea rch q uesti ons the  resea rche r seeks t o find answe rs t o: What a re the challenges in implementing design b uild p r oc u rement meth od in s ubsidy based p r oject? What a re the c ritical s uccess fact o rs f o r implementing design b uild p r oc u rement meth od in s ubsidy based p r oject? What a re the c ritical s uccess fact o rs enabling the pe rf o rmance  of design b uild p r oc u rement meth od in s ubsidy based p r oject? Indeed, in the fi rst pa rt  of this chapte r, p resentati on is made f o r s ome desc riptive  res ults f r om the dem og raphic data  of pa rt  one  of the q uesti onnai res, then f oll owed by the p resentati on  of the  res ults  of the mean sc o re  ranking  of challenges in implementing design b uild p r oc u rement meth od in s ubsidy based p r oject as well as the c ritical s uccess fact o rs enabling the pe rf o rmance  of design b uild p r oc u rement meth od in s ubsidy based p r oject

## 4.2 Q UESTI ONNAI RE  RESP ONSE

In all, 40 q uesti onnai res we re physically sent t o p r oc u rement p ractiti one rs within 16MMAS  of the G reate r Acc ra Met r op olitan A rea.  Of this n umbe r, 35  resp onses we re  received giving a  resp onse  rate  of 88%. 12% (5  o ut  of 40) we re n on  resp onsive and all  ret u rned c opies we re s uitable f o r analysis.

## 4.2.1 Dem og raphic Cha racte ristics  of  Resp ondents

This secti on  of the q uesti onnai re c omp rised q uesti ons seeking basic inf o rmati on and s ome  related iss ues t o asce rtain the  resp ondents’  unde rstanding ab o ut the st udy in  o rde r t o p r ovide detailed  resp ondent cha racte ristics. Acc o rdingly, Adinyi ra and An okye (2013) (cited in S omiah et al 2015) a rg ued that, it is always imp o rtant t o have a fai r idea  of the  resp ondents s o as t o sit uate the  resp onses within c ontext. The  relevance  of this secti on is t o gene rate c onfidence in the data c ollected t o p r ovide detailed  resp ondent cha racte ristics. Data incl uded: Academic, Q ualificati on, P ositi on, h ow l ong  resp ondents have w o rked at thei r va ri o us p ositi ons, etc.

## 4.2.1.1 Gende r

F r om table 4.1, the data ab ove indicates that the p r oc u rement  office  of b oth the M unicipal and Met r op olitan Assembly and is a male d ominated instit uti on like many  othe r instit uti ons in Ghana. Hence  o ut  of 35  resp ondents, 29  of the  resp ondent we re males whe reas  only 6  of the  resp ondent we re females.

## 4.2.1.2 P r ofessi onal b ody

With  rega rds t o the p r ofessi onal b ody the va ri o us  resp ondents a re ass ociated with that we re inv olved in the st udy, Table 4.1 indicates that 9  resp ondents we re membe rs  of GHIPS, 5  resp ondents we re membe rs  of CIPS, 17  resp ondents we re membe rs  of the GHIS, and  only 4  resp ondents we re membe rs  of CILT.

## 4.2.1.3 Age

This secti on  of the q uesti onnai re was t o asce rtain the va ri o us ages  of the  resp ondents. F r om table 4.1 ab ove, 4  of the  resp ondents we re between ages 21 t o 29. Als o, 14  of the  resp ondents we re 30 t o 30 yea rs  of age. 14  of the  resp ondents we re between the ages  of 40-49 yea rs. 3  of  resp ondents c onsisting  of we re between age 50 t o 59 yea rs and n one  of the  resp ondents we re ab ove 60 yea rs. F r om the data, it can be c oncl uded that ab o ut 80%  of the  resp ondents we re middle aged individ uals.

## 4.2.1.4 Q ualificati on

Again, this pa rt  of the q uesti onnai re was s o ught t o asce rtain the p resent academic q ualificati on  of the  resp ondents inv olved in the st udy. F r om Table 4.1, a t otal  of 10  resp ondents had  obtained Highe r Nati onal Dipl oma (HND),18  resp ondents had a Bachel o r  of Science (BSc), 5  resp ondents have Maste r’s deg ree and  only 2  of the  resp ondents had n ot  obtained any  of the ab ove listed q ualificati ons. H oweve r, they had g one th r o ugh s ome sh o rt c o u rses.

## 4.2.1.5 Yea rs  of expe rience

As seen f r om table 4.1 a t otal  of 3  resp ondents indicated t o have w o rked in thei r va ri o us depa rtment f o r less than 5 yea rs, 10  resp ondents als o have w o rked f o r 6-10 yea rs, 9 have w o rked f o r 11-15 yea rs, 7 have w o rked f o r 16-20 and 6  of the  resp ondents have w o rked f o r m o re than 21 yea rs. Hence it is clea r f r om the ab ove data that  resp ondents have w o rked in thei r va ri o us depa rtment en o ugh t o make significant and  usef ul c ont rib uti on t o the st udy.

## 4.2.1.6 Type  of  O rganizati on

Table 4.1 indicates the b reakd own  of the  resp ondents with  rega rds t o the  o rganizati ons they w o rk with. F r om the table it can be seen that 85%  of the  resp ondents we re w o rking at the M unicipal level whiles 14% a re with the Met r op olitan Assembly.

## 4.2.1.7 Have y o u w o rked  on any design-b uild p r oject

Table 4.1: asce rtained if the  resp ondents have eve r been inv olved with design-b uild p r oject. It can be seen that 82%  of the  resp ondents have expe rience in s uch p r ojects. This signifies that the  resp ondents’ have the  req uisite kn owledge t o c ont rib ute the st udy.

## 4.2.1.8 H ow we re the design-b uild se rvices p r oc u red f o r that p r oject

This secti on  of the q uesti onnai re s o ught t o asce rtain the basis f o r selecti on  of s uccessf ul bidde rs in a design-b uild p r oject  unde rtaking. F r om Table 4.1, Best val ue s o u rce selecti on acc o rding t o the  resp ondents if the p red ominant basis f o r selecti on. This enable g ove rnment t o attain a bette r val ue and pe rf o rmance (W o rld Bank, 2005).  Q ualificati on base selecti on was c onside red if the basis  of best val ue happens n ot t o be an  opti on. The ab ove table a gain indicates that;  resp ondents we re  of the view that q ualificati on based selecti on which acc o unted f o r 25%. This is in c ong r uence with Bea rd et al, (2001) that f o r a s ubsidy based p r oject, q ualificati on based selecti on sh o uld be the basis  of selecti on as best val ue cann ot be c omp r omised.

Table 4.1: Frequency Distribution of Profile of Respondents

|  | F req uency | Pe rcent | Valid Pe rcent | C um ulative Pe rcent |
| --- | --- | --- | --- | --- |
| Gender Male | 29 | 82.9 | 82.9 | 82.9 |
| Female | 6 | 17.1 | 17.1 | 100.0 |
| T otal | 35 | 100.0 | 100.0 |  |
| P r ofessi onal b ody |  |  |  |  |
| GHIPS | 9 | 25.7 | 25.7 | 25.7 |
| CIPS | 5 | 14.3 | 14.3 | 40.0 |
| GHIS | 17 | 48.6 | 48.6 | 88.6 |
| CILT | 4 | 11.4 | 11.4 | 100.0 |
| Total | 35 | 100 | 100.0 |  |
| Age |  |  |  |  |
| 21-29 | 4 | 11.4 | 11.4 | 11.4 |
| 30-39 | 14 | 40.0 | 40.0 | 51.4 |
| 40-49 | 14 | 40.0 | 40.0 | 91.4 |
| 50-59 | 3 | 8.6 | 8.6 | 100.0 |
| 60 yea rs and ab ove | 0 | 0 | 0 |  |
| Total | 35 | 100.0 | 100.0 |  |
| Q ualificati on |  |  |  |  |
| HND | 10 | 28.6 | 28.6 | 28.6 |
| BSc | 18 | 51.4 | 51.4 | 80.0 |
| MSc | 5 | 14.3 | 14.3 | 94.3 |
| Othe r | 2 | 5.7 | 5.7 | 100.0 |
| T otal | 35 | 100.0 | 100.0 |  |
| Yea rs of expe rience |  |  |  |  |
| less than 5 yea rs | 3 | 8.6 | 8.6 | 8.6 |
| 6-10 yea rs | 10 | 28.6 | 28.6 | 37.1 |
| 11-15 yea rs | 9 | 25.7 | 25.7 | 62.9 |
| 16-20 yea rs | 7 | 20.0 | 20.0 | 82.9 |
| 21 yea rs and ab ove | 6 | 17.1 | 17.1 | 100.0 |
| T otal | 35 | 100.0 | 100.0 |  |
| Type of O rganizati on |  |  |  |  |
| Met r op olitan Assembly | 5 | 14.3 | 14.3 | 14.3 |
| M unicipal Assembly | 30 | 85.7 | 85.7 | 100.0 |
| T otal | 35 | 100.0 | 100.0 |  |
| Have y o u w o rked on any design-b uild p r oject |  |  |  |  |
| Yes | 29 | 82.9 | 82.9 | 82.9 |
| N o | 6 | 17.1 | 17.1 | 100.0 |
| T otal | 35 | 100.0 | 100.0 |  |
| H ow we re the design-b uild se rvices p r oc u red f o r that p r oject |  |  |  |  |
| S ole s o u rce selecti on | 1 | 2.9 | 2.9 | 2.9 |
| Q ualificati on based selecti on | 9 | 25.7 | 25.7 | 28.6 |
| Best val ue s o u rce selecti on | 20 | 57.1 | 57.1 | 85.7 |
| Fixed design o r best design | 3 | 8.6 | 8.6 | 94.3 |
| L ow bid | 2 | 5.7 | 5.7 | 100.0 |
| T otal | 35 | 100.0 | 100.0 |  |

## Source:Field Study,2019

## 4.3 CHALLENGES IN IMPLEMENTING DESIGN-B UILD P R OC U REMENT IN S UBSIDY BASED P R OJECT

The f oll owing a re fact o rs  relating t o the challenges in implementing Design-B uild p r oc u rement meth od in s ubsidy based p r oject. Kindly tick which best desc ribes the challenges in implementing Design-B uild p r oc u rement in s ubsidy based p r oject  using a like rt scale  of 1 t o 5 1- St r ongly Disag ree, 2- Disag ree, 3- Neithe r Disag ree n o r Ag ree, 4- Ag ree, 5- St r ongly Ag ree.

T o what extent d o y o u think the f oll owing challenges affect implementati on  of Design-B uild p r oc u rement meth od in s ubsidy based p r oject?

The mean as well as mean sc o res  of the f oll owing 10 challenges as in the view  of all thi rty-five (35)  resp ondents we re calc ulated f o r each  o utlined challenges as d oc umented in lite rat u re and have been p resented in the table bel ow.

This secti on  of the analysis s o ught t o asce rtain the views  of  resp ondents f r om the va ri o us p r oc u rement depa rtment at the M unicipal and Met r op olitan level, the challenges faced in implementing design-b uild p r oc u rement in s ubsidy p r oject. The mean sc o re  of thei r va ri o us views have been c omp uted and inte rp reted as f oll ows: F r om table 4.2 bel ow, the  resp ondents indicated that Diffic ulty t o define  req ui rement clea rly and still leave  r o om f o r c ont ract o r’s c reativity happens t o be the p red ominant challenges am ong the ten listed challenges. This is  owing t o the fact that f o r m ost design-b uild p r ojects, c ont ract o rs have the libe rty t o c ome  o ut with thei r  own designs and be  resp onsible f o r the exec uti on  of the p r oject as well. This all ows p r oject t o be c ompleted within time since design and c onst r ucti on a re integ rated and the pe rs onnel  resp onsible f o r the designs a re w o rking t ogethe r f o r a c omm on g oal.  H oweve r, acc o rding t o as acc o rding t o Hansc omb (2004), the re is the disadvantage  of is the inevitable  occ u r rence  of disp uted when empl oye r’s  req ui rements a re n ot specific en o ugh and left  open t o the inte rp retati on  of the pa rties. As a  res ult, client may n ot achieve what he/she may have pe rceived. This has a  ripple effect  of leading t o litigati on iss ues when pa rties cann ot m ut ually  res olve thei r diffe rence in inte rp retati on  of the empl oye r’s  req ui rements.

The ab ove statement is in c ong r uent with the 2nd (Expectati ons a re high  on the delive ry  of design-b uild.) challenge and  raked f r om the table. This is t o say that since the c ont ract o r d oes n ot  really kn ow the act ual expectati ons and  req ui rement  of the client, the c ont ract o r has t o p ut in a l ot  of eff o rt t o imp ress the client.

Table 4.2: Challenges in Implementing Design- B uild P r oc u rement Meth od

|  |  | F REQ UENCY OF RANKING |  |  |  |  | T OTAL | ∑W | MEAN | RANKING |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| N O. | CHALLENGES | 1 | 2 | 3 | 4 | 5 |  |  |  |  |
| 1 | Diffic ulty t o define req ui rement clea rly and still leave r o om f o r c ont ract o r’s c reativity. |  |  | 1 | 4 | 30 | 35 | 169 | 4.829 | 1st |
| 2 | Expectati ons a re high on the delive ry of design-b uild. |  |  | 1 | 6 | 28 | 35 | 167 | 4.771 | 2nd |
| 3 | P ricing of design-b uild a re l ump s um fixed p rice with o ut any rec ove ry of additi onal c ost. |  |  | 2 | 6 | 27 | 35 | 165 | 4.714 | 3 rd |
| 4 | C ont ract o r dis rega rds q uality of mate rial in the way t o get p r ofit. |  |  | 4 | 5 | 26 | 35 | 162 | 4.629 | 4th |
| 5 | An inexpe rienced team can make mistakes, which may req ui re expensive repai rs. |  | 1 | 5 | 5 | 24 | 35 | 157 | 4.486 | 5th |
| 6 | Design-b uild team c o uld be ove r- r uled in decisi on making and q uality c o uld be c omp r omised t o save c osts. |  | 2 | 3 | 8 | 22 | 35 | 155 | 4.429 | 6th |
| 7 | Client less inv olve in c ont r olling of c ont ract o r’s design and c ost. |  | 2 | 4 | 8 | 21 | 35 | 153 | 4.371 | 7th |
| 8 | Design- B uild p r oc u rement is m o re lab o r intensive and technically demanding. |  | 4 | 2 | 10 | 19 | 35 | 149 | 4.257 | 8th |
| 9 | Diffic ulty in eval uating design-b uild tende rs. |  | 1 | 6 | 10 | 18 | 35 | 152 | 4.222 | 9th |
| 10 | Inadeq uacies in the definiti on of client req ui rement a re inte rp reted diffe rently ending up with p o o r end p r od uct at the end of the design-b uild c onst r ucti on p r ocess. |  | 3 | 6 | 9 | 17 | 35 | 145 | 4.143 | 10th |

S o u rce field s u rvey (2019)

## 4.4 C RITICAL S UCCESS FACT O RS F O R IMPLEMENTING DESIGN- B UILD P R OC U REMENT METH OD.

The f oll owing a re fact o rs  relating t o the c ritical s uccess fact o rs f o r implementing design b uild p r oc u rement meth od in s ubsidy based p r oject. Kindly tick which best desc ribes the c ritical s uccess fact o rs in implementing Design-B uild p r oc u rement in s ubsidy based p r oject  using a like rt scale  of 1 t o 5 1- St r ongly Disag ree, 2- Disag ree, 3- Neithe r Disag ree n o r Ag ree, 4- Ag ree, 5- St r ongly Ag ree.

The benefits  of design b uild p r oc u rement app r oach cann ot be  ove rstated as it lends itself t o high deg ree  of c ost ce rtainty and enable val ue t o be c onside red as well as p rice (H ughes 1992). In the design-b uild p r oject, the same entity has the expe rtise t o design the p r oject as well as the expe rtise t o b uild the p r oject. This all ow team membe rs t o accept the  risk and legality they have t o face t ogethe r sh o uld any iss ue a rises. This s uccess fact o r is c r ucial and was  ranked 1st am ong the  resp ondents.

Als o,  resp ondents  ranked P req ualificati on  of p otential tende rs is th o r o ugh as the 2nd c ritical s uccess fact o r. P req ualificati on  of the m ost c r ucial step in the selecti on p r ocess in design and b uild c ont ract o r (Sax on, 2000). This is beca use, client  relinq uishes all c ont r ol t o the design-b uild c ont ract o r and the ref o re cann ot aff o rd t o engage an inc ompetent c ont ract o r. Hence the selecti on  of c ont ract o rs at the p req ualificati on stage m ust be v oid  of any p o r o us mane uve rings.

Again f r om table 4.3,  resp ondents  ranked Adeq uate channel  of c omm unicati on am ong all p r oject pa rticipants as the 3 rd s uccess f o r design-b uild p r oject. This in affi rmati on with Haskell, (2001). His st udy  revealed that, an othe r benefit  of the Design and B uild a r rangement is that whe re design and c onst r ucti on staff w o rk t ogethe r and c omm unicate and s olve p r oblems as a team, the c ust ome r will benefit f r om c ontin uity between the designe r and the c ont ract o r. In the p r oject Design and B uild, the same entity has the expe rtise t o design the p r oject as well as the expe rtise t o b uild the p r oject. The ref o re, they a re  unlikely t o s uffe r f r om c omm unicati on p r oblems, and beca use they w o rk as a team, they a re bette r able t o  optimize the design and m o re efficiently eval uate alte rnative mate rials and meth ods  of c onst r ucti on.

Table 4.3: C ritical S uccess Fact o rs f o r Implementing Design- B uild P r oc u rement Meth od

|  |  | F REQ UENCY OF RANKING |  |  |  |  | T OTAL | ∑W | MEAN | RANKING |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| N O. | C RITICAL S UCCESS FACT O RS | 1 | 2 | 3 | 4 | 5 |  |  |  |  |
| 1 | All p r oject pa rticipants accepted the risk and legality they had t o face. |  |  | 1 | 1 | 33 | 35 | 172 | 4.914 | 1st |
| 2 | P req ualificati on of p otential tende rs was th o r o ugh. |  |  | 1 | 2 | 32 | 35 | 171 | 4.886 | 2nd |
| 3 | Adeq uate channel of c omm unicati on am ong all p r oject pa rticipant. |  |  | 2 | 2 | 29 | 33 | 159 | 4.818 | 3 rd |
| 4 | Assessment of c ont ract o r’s p r op osals was th o r o ugh. |  |  | 4 | 1 | 30 | 35 | 166 | 4.743 | 4th |
| 5 | M onit o ring and app r oval f o r design changes we re well established. |  | 1 | 5 | 3 | 26 | 35 | 159 | 4.543 | 5th |
| 6 | Client utilized special inn ovative techniq ue in Design-B uild p r ocess. |  | 2 | 3 | 6 | 24 | 35 | 157 | 4.486 | 6th |
| 7 | P r oject pa rticipants a re satisfied with the financial ret u rns f r om the p r oject. |  | 2 | 4 | 6 | 23 | 35 | 155 | 4.429 | 7th |
| 8 | Client had a g o od capability of managing Design-B uild p r oject. |  | 4 | 2 | 5 | 24 | 35 | 154 | 4.400 | 8th |
| 9 | High deg ree of t r ust is sha red by all p r oject pa rticipants |  | 2 | 6 | 10 | 17 | 35 | 152 | 4.222 | 9th |
| 10 | Client had a p recise unde rstanding of Design- B uild p r oject sc ope bef o re it was s ubmitted t o the c ont ract o rs. |  | 3 | 6 | 10 | 16 | 35 | 144 | 4.114 | 10th |

S o u rce field s u rvey (2019)

## 4.5 C RITICAL S UCCESS FACT O RS ENABLING PE RF O RMANCE  OF DESIGN- B UILD P R OC U REMENT METH OD

The f oll owing a re fact o rs  relating t o the c ritical s uccess fact o rs f o r enabling design b uild p r oc u rement meth od in s ubsidy based p r oject. Kindly tick which best desc ribes the c ritical s uccess fact o rs f o r enabling Design-B uild p r oc u rement in s ubsidy based p r oject  using a like rt scale  of 1 t o 5 1- St r ongly Disag ree, 2- Disag ree, 3- Neithe r Disag ree n o r Ag ree, 4- Ag ree, 5- St r ongly Ag ree.

A c onside rable b ody  of  opini on has s uggested  ove r many yea rs that, if design b uild c rite ria a re met, then the pe rf o rmance  of the design b uild p r oject can be c onside red as s uccess (Ndek ug ri and T u rne r 1994).  Resp ondent  ranked p r oject pa rticipants  res olved c onflict q uickly as 1st s uccess fact o r that enabled the pe rf o rmance  of the design b uild p r oc u rement meth od. The  res ults tallies Jeffe ries et al. (1999) s u rvey findings  of fact o rs pe rceived t o be imp o rtant t o s uccessf ul teaming (ability  of team t o  res olve c onflict q uickly and establishing ag reed g oals in the p r oject s uccess). Als o,  resp ondents  ranked design-b uild C ont ract o rs had a th o r o ugh  unde rstanding  of c onst r ucti on p r ocess as the 2nd c ritical s uccess fact o rs enabling pe rf o rmance  of design b uild p r oc u rement meth od, which tallied with the findings  of Ashley et al, (1987). The design b uild c ont ract o rs  unde rstanding and expe rience in design b uild p r oc u rement is pa rtic ula rly imp o rtant t o p r oject s uccess. Hemlin (1999) als o c ommented, any design-b uild c ont ract o r that d oes n ot have  unde rstanding, kn owledge and ability sh o uld av oid design- b uild. F u rthe rm o re,  resp ondents  ranked adeq uate c ommitment was  received f r om t op t o b ott om  of all stakeh olde rs as the 3 rd c ritical s uccess fact o rs enabling pe rf o rmance  of design b uild p r oc u rement meth od. This in affi rmati on with (Cleland 1986; Savage et al. 1991; Je rgeas et al. 2000; Ha rtmann 2002). Thei r st udy  revealed that, C ommitment between p r oject stakeh olde rs a re vital f o r s uccessf ul delive ry  of p r ojects. T r ust and c ommitment am ong stakeh olde rs can be b uilt and maintained by an efficient  relati onship.

Table 4.4: C ritical S uccess Fact o rs Enabling Pe rf o rmance  of Design- B uild P r oc u rement Meth od

|  |  | F REQ UENCY OF RANKING |  |  |  |  | T OTAL | ∑W | MEAN | RANKING |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| N O. | C RITICAL S UCCESS FACT O RS | 1 | 2 | 3 | 4 | 5 |  |  |  |  |
| 1 | P r oject pa rticipants res olved c onflict q uickly |  |  | 1 | 1 | 33 | 35 | 172 | 4.914 | 1st |
| 2 | Design-B uild C ont ract o rs had a th o r o ugh unde rstanding of c onst r ucti on p r ocess |  |  | 1 | 2 | 32 | 35 | 171 | 4.886 | 2nd |
| 3 | Adeq uate c ommitment was received f r om t op t o b ott om of all stakeh olde rs |  |  | 2 | 2 | 29 | 33 | 159 | 4.818 | 3 rd |
| 4 | Design-B uild c ont racting is appealing beca use it gives a single p oint of c ont ract f o r b oth design and c onst r ucti on |  |  | 4 | 1 | 30 | 35 | 166 | 4.743 | 4th |
| 5 | Design- B uild p r oc u rement r o ute p r ovided client with ea rly kn owledge of maxim um p r oject c ost |  | 1 | 5 | 3 | 26 | 35 | 159 | 4.543 | 5th |
| 6 | Eval uati on of c ont ract o r’s pe rf o rmance was d one on reg ula r basis |  | 2 | 3 | 6 | 24 | 35 | 157 | 4.486 | 6th |
| 7 | C ont ract ual a r rangement led t o fewe r disp ute and claims |  | 2 | 4 | 6 | 23 | 35 | 155 | 4.429 | 7th |
| 8 | P r oject pa rticipants unde rst o od f ully thei r r ole and d uties in Design-B uild p r oject |  | 4 | 2 | 5 | 24 | 35 | 154 | 4.400 | 8th |
| 9 | The end use r had a g reat deal of inv olvement in the p r oject th r o ugh engagement |  | 2 | 6 | 10 | 18 | 36 | 152 | 4.222 | 9th |

S o u rce field s u rvey (2019)

## 4.6 CHAPTE R S UMMA RY

The chapte r p resented disc ussi ons and finding f r om  reviewed lite rat u re and q uesti onnai re s u rveys. This inv olved detailed disc ussi ons  on findings  relating t o challenges, c ritical s uccess fact o rs f o r implementing design b uild p r oc u rement meth od and c ritical s uccess fact o rs enabling the pe rf o rmance  of the design b uild p r oc u rement meth od. Th r o ugh the p r ocess  of the finding the highest  ranked challenge with the design b uild p r oc u rement meth od was  revealed as diffic ulty t o define  req ui rement clea rly and still leave  r o om f o r c ont ract o r’s c reativity. The highest  ranked c ritical s uccess fact o rs f o r implementing design b uild p r oc u rement meth od was all p r oject pa rticipants accepted the  risk and legality they had t o face and c ritical s uccess fact o rs that enabled the pe rf o rmance  of the design b uild p r oc u rement meth od was p r oject pa rticipants  res olved c onflict q uickly. The f oll owing chapte r p resents the c oncl usi on and  rec ommendati on  of this  resea rch

# CHAPTE R FIVE

# C ONCL USI ON AND  REC OMMENDATI ONS

## 5.1 INT R OD UCTI ON

This chapte r disc usses h ow the  resea rch  objectives have been achieved, c oncl usi on and  rec ommendati on based  on the  res ults f r om the st udy. Additi onally, the limitati on  of the st udy has als o been clea rly  o utlined in this chapte r.

## 5.2 ACHIEVING THE  RESEA RCH  OBJECTIVES

The key  resea rch aim is t o expl o re the c ritical s uccess fact o rs  of design b uild p r oc u rement meth od in s ubsidy based p r oject. T o achieve this, it was b r oken d own int o specific  objectives. Als o, in  o rde r t o achieve the stated  objectives, p r oc u rement p ractiti one rs wh o had expe rience we re ch osen t o take pa rt in a st r uct u red q uesti onnai re t o asce rtain the c ritical s uccess fact o rs f o r design b uild p r oc u rement meth od.

## 5.2.1.  Objective  One –  T o identify the challenges in implementing design b uild p r oc u rement meth od in s ubsidy based p r oject.

The fi rst  objective  of this  resea rch is t o identify the challenges in implementing design b uild p r oc u rement meth od in s ubsidy based p r oject. T o achieve this  objective, the p revi o us lite rat u re was  used t o b uild a list  of challenges in the implementati on  of the design b uild. Ten (10) challenges we re stated. These challenges which we re c onside red in the q uesti onnai re a re s umma rized p resented in Table 4.2 ab ove. A mean sc o re  ranking was c ond ucted  on each fact o r as  rated by  resp ondents t o asce rtain the deg ree t o the extent that the f oll owing challenges affect implementati on  of design b uild p r oc u rement meth od in s ubsidy based p r oject. The  res ultant finding is that the g reatest challenge t o implementati on  of design b uild p r oc u rement meth od is the diffic ulty t o define  req ui rement clea rly and still leave  r o om f o r c ont ract o r’s c reativity. In descending  o rde r a re the key challenges in implementing design b uild p r oc u rement meth od: expectati on is high  on the delive ry  of design b uild, P ricing  of design- b uild a re l ump s um fixed p rice with o ut any  rec ove ry  of additi onal c ost, c ont ract o rs dis rega rd q uality  of mate rials in the way t o get p r ofit and an inexpe rienced team can make mistakes which may  req ui re expensive  repai rs

## 5.2.2.  Objective Tw o – T o identify the c ritical s uccess fact o r f o r implementing design b uild p r oc u rement meth od in s ubsidy based p r oject

In  relati on t o  resea rch  objective  of identifying the c ritical s uccess fact o rs implementing design b uild p r oc u rement meth od, a list  of c ritical s uccess fact o rs was c ompiled f r om p revi o us st udy. In all, ten (10) c ritical s uccess fact o rs we re identified and p resented in tab ula r f o rm f o r assessment by  resp ondents. A mean sc o re  ranking was c ond ucted  on each fact o r as  rated by  resp ondents t o asce rtain thei r  opini on  on the c ritical s uccess fact o rs f o r implementing Design b uild p r oc u rement meth od in s ubsidy based p r oject. The c ritical s uccess fact o rs a re p resented in Table 4.3 ab ove. The finding is that the g reatest c ritical s uccess fact o r is all p r oject pa rticipant accepted the  risk and legality they had t o face. Als o the f o u r g reatest c ritical s uccess fact o rs f o r implementing design b uild f r om highest t o l owest incl ude: p req ualificati on  of p otential tende rs was th o r o ugh, adeq uate channel  of c omm unicati on am ong all p r oject pa rticipant and assessment  of c ont ract o r’s p r op osal was th o r o ugh.

## 5.2.3.  Objective th ree -T o dete rmine the c ritical s uccess fact o rs enabling the pe rf o rmance  of design b uild p r oc u rement meth od in s ubsidy based p r oject.

Am ongst the  objective and finding  of this  resea rch we re c ritical s uccess fact o rs enabling the pe rf o rmance  of design b uild p r oc u rement meth od in s ubsidy based p r oject. T o identify the c ritical s uccess fact o rs enabling the pe rf o rmance  of design b uild p r oc u rement meth od, nine (9) fact o rs we re p ut in designed q uesti onnai re in  o rde r t o achieve this  objective. A mean sc o re  ranking was c ond ucted  on each fact o r as  rated by  resp ondent t o asce rtain thei r  opini on  on the c ritical s uccess fact o rs enabling the pe rf o rmance  of design b uild p r oc u rement meth od in s ubsidy based p r oject. The c ritical s uccess fact o rs enabling the pe rf o rmances  of design b uild p r oc u rement meth od a re p resented in Table 4.4 ab ove. The finding is that the g reatest c ritical s uccess fact o rs enabling the pe rf o rmance  of design b uild p r oc u rement meth od is p r oject pa rticipants  res olved c onflict q uickly. Als o the f o u r g reatest c ritical s uccess fact o rs enabling the pe rf o rmance  of design b uild p r oc u rement meth od in s ubsidy based p r oject f r om highest t o l owest incl ude: design b uild c ont ract o rs had a th o r o ugh  unde rstanding  of c onst r ucti on p r ocess, adeq uate c ommitment was  received f r om t op t o b ott om  of all stakeh olde rs and Design-B uild c ont racting is appealing beca use it gives a single p oint  of c ont ract f o r b oth design and c onst r ucti on.

## 5.3  REC OMMENDATI ONS

- Key p r oject pa rticipant and stakeh olde rs m ust be inv olved ea rly in the p r ocess t o ens u re that client  req ui rement a re clea rly a rtic ulated and c omm unicated. Adeq uate time and eff o rt m ust be invested in  o rde r t o get this key p r ocess acc omplished.

- Th r o ugh ea rly inv olvement  of the key p r oject pa rticipants, p r oject  risk is identified j ointly and app o rti oned in a well clea rly d oc umented  risk the reby av oiding pe rcepti on that has been said t o be c omm on with s ome  of the engagement p ractices c u r rently expe rience with the  use  of design b uild p r oc u rement meth od.

- P r oc u rement p ractiti one rs sh o uld take advantage  of the c ritical s uccess fact o rs f o r design b uild p r oc u rement meth od and imp o rtant fact o rs f o r excellent pe rf o rmance in the delive ry  of thei r p r oject.

## 5.4 C ONCL USI ON

C ritical s uccess fact o rs a re imp o rtant f o r the delive ry  of a p r oject. H oweve r, p r oject s uccess is ha rd t o achieve especially f o r a c onst r ucti on p r oject delive red by an inn ovative p r oc u rement meth od as design b uild. Th us, the identificati on  of c ritical s uccess fact o rs f o r implementing design b uild p r oc u rement meth od significantly enhances the chance  of p r oject s uccess.  S ome c ritical s uccess fact o rs we re f o und t o be significantly c o r related t o many aspect  of p r oject pe rf o rmance s uch as adeq uate f unding th r o ugh o ut the p r oject,  res olving c onflicts q uickly.  It can be seen that m ost c ritical s uccess fact o rs  relates t o pa rties’ capabilities.  The findings  of this st udy als o p r ovide  usef ul inf o rmati on f o r p r oject pa rticipants t o w o rk  on s ome challenges  of the design b uild p r oc u rement meth od.

## 5.5 LIMITATI ONS  OF THE ST UDY

One  of the limitati on  of the st udy is that s ome  resp ondents we re n ot available t o answe r the q uesti onnai re. The ref o re, the  resea rche r was  rest ricted in the n umbe r  of  resp ondent f o r data c ollecti on.

## 5.6 A REAS F O R F U RTHE R ST UDIES

One p ossible a rea  of st udy is t o l o ok at the c ritical s uccess fact o rs f o r design and b uild as an alte rnative c onst r ucti on p r oc u rement system t o the t raditi onal p r oc u rement meth od.

An othe r p ossible a rea  of st udy is t o expand the a rea  of st udy. This will be m o re effective t o identify challenges  using design b uild p r oc u rement meth od.

# REFE RENCES

Akint oye, A. (1994). Design and b uild: a s u rvey  of c onst r ucti on c ont ract o rs views. C onst r ucti on Management and Ec on omics, 12(2), 155 - 163.

Anwarul, H., and Rajeev, A. (2003). ‘Agreement On Subsidies And Countervailing Measures: Need For Clarification And Improvement’ Working Paper No. 101

Ashley, D. B. La u rie. C. S. and Jaselskis. E. J. (1987). “Dete rminants  of c onst r ucti on p r oject s uccess, “P r oj. Mgmt. J., 18(2), 69-79

Ashw o rth, A (2006), C ont ract ual p r oced u res in the c onst r ucti on ind ust ry, Pea rs on Ed ucati on Ltd. Chan, Albe rt P.C. Sc ott, D, Lam, E.W.M. (2002). F ramew o rk  of s uccess c rite ria f o r design /b uild p r ojects.

Attewell, P., and  R ule, J. B. (1991). S u rvey and  othe r meth od ol ogies applied t o IT impact  resea rch: Expe riences f r om a c ompa rative st udy  of b usiness c omp uting. Pape r p resented at The Inf o rmati on Systems  Resea rch Challenge: S u rvey  Resea rch Meth ods.

B r o ok, P. J., and  Smith, S. M. (Eds). (2001). C ont racting f o r P ublic Se rvices:  O utp ut-Based Aid and Its Applicati ons. Washingt on, DC: The W o rld Bank.

Bacca rini, D. (1999). The l ogical f ramew o rk meth od f o r defining p r oject s uccess. P r oject Management J o u rnal, 30(4), 25-32.

Baiden, B.K. (2006). “F ramew o rk f o r the Integ rati on  of the P r oject Delive ry Team”,  Unp ublished D oct o ral Thesis s ubmitted in pa rtial f ulfilment  of the  req ui rements f o r the awa rd  of D oct o r  of Phil os ophy at L o ughb o r o ugh  Unive rsity, L o ughb o r o ugh  United Kingd om.

Be rna rd, H. R. (2002)  Resea rch Meth ods in Anth r op ol ogy: Q ualitative and q uantitative meth ods. 3 rd ed. Calif o rnia: AltaMi ra P ress, Waln ut C reek

Bea rd, J., L o ukakis, M. C., and W und ram, E. C. (2001). Design-B uild: Planning th r o ugh Devel opment. McG raw Hill, New Y o rk.

Bennett, A. P. C., P otheca ry, E., and  R obis on. G. (1996). Designing and B uilding a w o rld- class ind ust ry. Cente r f o r st rategic st udies in C onst r ucti on.  Unive rsity  of  Reading,  U.K

Bennett, J. and Flanagan,  R. 1983. “Management  opti ons”. B uilding Ap ril 8, 32-33.

Che ung, S. O., Tam, C. M., Ndek ug ri, I., and Ha r ris, F. C. (2000). “Fact o rs affecting client’s p r oject disp ute  res ol uti on satisfacti on in H ong K ong. “C onst r. Manage. Ec on om., 18(3), 281-294.

Chen, W. T., Chen, T. T., L u, C. S., and Li u, S. S. (2014). Analyzing  relati onships am ong s uccess va riables  of c onst r ucti on pa rtne ring  using st r uct u ral eq uati on m odeling. J o u rnal  of Civil Enginee ring and Management, 18(6), 783–794.

Dailami, M., and Klein, M. (1997). G ove rnment S upp o rt t o P rivate Inf rast r uct u re P r ojects in Eme rging Ma rkets. P olicy W o rking Pape r, N o. 1688, Washingt on: W o rld Bank.

David Chapped (1997) ‘The Design-B uild P r oc u rement  R o ute Changes.

Deakin, P. (1999), “Client’s l ocal expe rience  on design and b uild p r ojects”, Semina r P r oceedings  on Design and B uild P r oc u rement System, Jan ua ry, H ong K ong, pp. 11-16.

F ranks, J. 1990. “B uilding p r oc u rement systems: A g uide t o b uilding p r oject management (2nd ed.)”.  CI OB, L ond on.

F rilet M. (1997). ‘S ome  Unive rsal Iss ues in B OT P r ojects f o r P ublic Inf rast r uct u re’. Inte rnati onal C onst r ucti on Law  Review 14: 4 499-512.

F. J. (1993) S u rvey  Resea rch Meth ods

G r oble r, K., and P ret o ri us, L. (2002). An Eval uati on  of Design-B uild as P r oc u rement Meth od f o r B uilding and Civil Enginee ring P r ojects in S o uth Af rica. J o u rnal  of The S o uth Af rican Instit uti on  of Civil Enginee ring, 44(3), 13-19.

G r oves,  R. M., F owle r, F. J., C o upe r, M. P., Lepk owski, J. M. and Singe r, E. (2009). S u rvey Meth od ol ogy. 2 ed.  USA: J ohn Wiley and S ons

G riffith, A. (1989) Design-b uild p r oc u rement and b uildability, The Cha rte red Instit ute  of B uilding (CI OB), Technical Inf o rmati on Se rvice, (112).

G udienė, N., Banaitis, A., Banaitienė, N., and J. L opes. (2013). Devel opment  of a C oncept ual C ritical S uccess Fact o rs: a Case  of Lith uania. P r ocedia Enginee ring, 26(6), 20-31.

G udienėa, N, Banaitisa, A, Banaitienėa, N, L opesb, J, (2013) “Devel opment  of a C oncept ual C ritical S uccess Fact o rs M odel f o r C onst r ucti on P r ojects” 11th Inte rnati onal C onfe rence  on M ode rn B uilding Mate rials, St r uct u res and Techniq ues

Hemlin. D. (1999). “C ont ract o rs l ocal expe rience  on design and b uild p r oject.” P r oc., Design and B uild P r oc u rement system semina r, 17-25

K oncha r, M, and Sanvid o, V. (1998) “C ompa ris on  of  U.S p r oject delive ry system” J. C onst r. Eng. Manage. 124(6), 435- 444.

K ong, A., and G ray, J. (2006). P r oblems with t raditi onal p r oc u rement in the Malaysian c onst r ucti on ind ust ry-A s u rvey. P r oc. A ust ralasian  Unive rsities B uilding Ed ucat o rs Ass ociati on,  Unive rsity  of Techn ol ogy Sydney, 2(1), 1-21.

Knight, A.D., G riffith, A., and King, A.P. “S upply side sh o rt-ci rc uiting in design and b uild p r ojects.” Management Decisi on, V ol. 40, N o. 7 (2002): 655–662

Lam, E. W. M., Chan, A. P. C., and Chan, D. W. M. (2008). “Dete rminants  of s uccessf ul design-b uild p r ojects.” J. C onst r. Eng. Manage., 134(5), 333–341

Lam, E., and Chan, E. (2008). Dete rminants  of s uccessf ul design-b uild p r ojects. J o u rnal  of C onst r ucti on Enginee ring and Management,134 (5), 333-341.

Le ung, K.S. (1999). Cha racte ristics  of design and b uild p r ojects, Semina r P r oceedings  on Design and B uild P r oc u rement System, Jan ua ry, H ong K ong, pp.1-10.

Lehti ranta, L., Kä rnä, S., J unn onen, J. M., and J ulin, P. (2012). The  r ole  of m ulti-fi rm satisfacti on in c onst r ucti on p r oject s uccess. C onst r ucti on Management and Ec on omics,30(6), 463–475.

Levy, P. S., and Lemesh ow, S. (1999). Sampling  of p op ulati ons: Meth ods and applicati ons. (3 rd ed.). New Y o rk: J ohn Wiley and S ons.

Lewis, J.L. and Sheppa rd. S. R.J. (2006) C ult u re and c omm unicati on: can landscape vis ualizati on imp r ove f o rest management c ons ultati on with indigen o us c omm unities? Landscape and  U rban Planning, 77. Pp.291–313.

Ling, Y.Y.F., (2004). ‘Key dete rminants  of pe rf o rmance  of design-bid-b uild p r ojects in Singap o re’. B uilding  Resea rch and Inf o rmati on, V ol. 32 N o 2, pages 128-139.

M olenaa r, K.  R., and G ransbe rg, D. D. (2001). “Design-b uilde r selecti on f o r small highway p r ojects.”  J o u rnal  of Management in Enginee ring, ASCE, 17 (4), 214-223.

M olenaa r, K. R., S onge r, A.D., Ba rash, M. (1999). P ublic-sect o r design/b uild ev ol uti on and pe rf o rmance, J o u rnal  of Management in Enginee ring, V ol. 15 N o.2, pp.54-62.

M u rc utt, G. (1988). “La u reate Essay” The G rad uate Sch o ol  of A rchitect u re Planning and P rese rvati on C ol umbia  Unive rsity, New Y o rk.

Maste rman, J.W. E (1996).  B uilding P r oc u rement Systems: An Int r od ucti on, E and FN Sp on,

Maste rman, J.W.E. (1997. an Int r od ucti on t o B uilding P r oc u rement Systems, E and FNSp on, and L ond on

Maste rmann J W E (1992) “An Int r od ucti on t o B uilding P r oc u rement Systems” E and FN Spin, L ond on.

Mitchell, A., F rame, I., C oday, A., and H oxley, M., (2011). ‘A c oncept ual f ramew o rk  of the inte rface between design and c onst r ucti on p r ocesses Enginee ring, C onst r ucti on and A rchitect u ral Management, V ol. 18 N o 3, pages 297-311.

Na o um, S., (2003). ‘An  ove rview int o the c oncept  of pa rtne ring’, Inte rnati onal J o u rnal  of P r oject Management. V ol. 21 N o 1, pages 71-76.

Na o um, S.G. (1998). “Disse rtati on  Resea rch and W riting f o r C onst r ucti on St udents”, Elsevie r B utte rw o rth P ublicati ons, L ond on.

Nahapiet, H., and Nahapiet, J., (1985). ‘A c ompa ris on  of c ont ract ual a r rangements f o r b uilding p r ojects’, C onst r ucti on Management and Ec on omics, V ol. 3 N o 3, pages 217-231.

Ndek ug ri, I. and T u rne r, A. 1994. “B uilding p r oc u rement by design and b uild app r oach”. J o u rnal  of C onst r ucti on Enginee ring and Management 120, 243-256.

NED O (1983) Impact  of Faste r B uilding f o r Ind ust ry, L ond on:  U.K.

NED O (1995) Pa rtne ring: c ont racting with o ut c onflict, L ond on:  U.K. Nich ols on

Neveen, H., and G reenw o od, D. (2009) “Impact  on Design and P r oc u rement”. Sch o ol  of A rchitect u re B uilding, Newcastle  Unive rsity

Ng uyen, L.D.,  Og unlana, S. O. and Lan, D.T.X. (2004), “A st udy  on p r oject s uccess fact o rs in la rge c onst r ucti on p r ojects in Vietnam”, Enginee ring, C onst r ucti on and A rchitect u ral Management, V ol.11N o.6,pp.404-413

P olit, D.F. and H ungle r, B. P. (1999). Essentials  of n u rsing  resea rch, J. B. Lippinc ott c ompany.

P otte r, K. J. (1994).  “A design-b uild p req ualificati on system.”  Technical  Rep o rt N o. 32, CIC, The Pennsylvania State  Unive rsity,  Unive rsity Pa rk, PA.

P otte r, K.J. (1994). “A design- b uild p req ualificati on system.” Technical  Rep. N o.32, CIC, The Pennsylvania State  Unive rsity Pa rk, Pa.

Palaneeswa ran, E., and K uma raswamy, M. M (2000) “Benchma rking c ont ract o r selecti on p ractice in p ublic sect o r c onst r ucti on – A p r op osed m odel.” Eng., C onst r., A rchi. Manage., 7(3). 285-209.

Palaneeswa ran, E., and K uma raswamy, M.M., (2000). ‘C ont ract o r Selecti on f o r Design/B uild P r ojects’. J o u rnal  of C onst r ucti on Enginee ring and Management, V ol. 126 N o 5, pages 331-339.

Rawlins on, S. (1997). "P r oc u rement systems: the view f r om H ong K ong", P r oc u rement – a Key t o Inn ovati on: Inte rnati onal Symp osi um  of C ommissi on in  Rawlins on, S., McDe rm ott, P. (Eds), P r oc u rement Systems a G uide t o Best P ractice in C onst r ucti on, E and FN Sp on, L ond on.

R uthe rf o rd, N. (1998). P r oject delive ry and the  US Depa rtment  of State, J o u rnal  of Management in Enginee ring, V ol. 14 N o.6, pp.55-58.

S omiah, M.K.,  Osei-P ok u, G. and Aid o o, I. (2015).  Relative Imp o rtance Analysis  of Fact o rs Infl uencing  Una uth o rized Siting  of  Residential B uildings in the Sek ondi-Tak o radi Met r op olis  of Ghana. J o u rnal  of B uilding C onst r ucti on and Planning  Resea rch, 3, 117 - 126. http://dx.d oi. o rg/10.4236/jbcp r.2015.33012

S onge r, A.D., M olenaa r, K. R. (1996). Selecti on fact o rs and s uccess c rite ria f o r design-b uild in the  US and  UK, J o u rnal  of C onst r ucti on P r oc u rement, V ol. 2 N o.2, pp.69-82

S onge r, A.D., M olenaa r, K. R. and  R obins on, G.D.(1997),“Selecti on fact o rs and s uccess c rite ria f o r design-b uild in the  US and  UK”, available at: www.c ol o rad o.ed u/ enginee ring/civil/

Sa unde rs, M, Lewis P and Th o rnhill A. (2009).  Resea rch meth ods f o r b usiness st udents.

Sa unde rs, M., Lewis, P. and Th o rnhill, A. (2007).  Resea rch Meth ods f o r B usiness St udents. 6th Editi on. Pea rs on Ed ucati on Limited.

Salant, P., and Dillman, D. A. (1994). H ow t o c ond uct y o u r  own s u rvey? New Y o rk: J ohn Wiley and S ons

Sanvid o, V., G r oble r, F., Pa riff, K., G uvents, M., and C oyle, M. (1992), C ritical S uccess fact o rs f o r C onst r ucti on P r ojects. J o u rnal  of C onst r ucti on Enginee ring and Management, V ol. 118, N o.1, pp.94-111.

Sekaran, U .(1992), Research Methods for Business- A skill building approach, Second Edition. New York: Wiley.

Seng, N. W., and Y us of, A. M. (2006). The S uccess Fact o rs  of Design and B uild P r oc u rement Meth od A Lite rat u re Visit. P r oceedings  of the 6th Asia-Pacific St r uct u ral Enginee ring and C onst r ucti on C onfe rence (APSEC 2006). K uala L ump u r, Malaysia.

Singh, Y. (2006.). “F undamental  of  Resea rch Meth od ol ogy and Statistics”. New Delhi: New Age Inte rnati onal P ublishe rs.

Stein, S. W. (1995). C onst r ucti on Financing and B OT p r ojects. Inte rnati onal B usiness lawye r, Inte rnati onal Ba r ass ociati on, 23(4), 173-180.

T o rbica, Z.M., and St r oh,  R.C. (2001), C ust ome r satisfacti on in h ome b uilding. J o u rnal  of C onst r ucti on Enginee ring Management, V ol.127, N o.1, pp.82-86.

T ong oc o, D.C. (2007) P u rp osive sampling as a t o ol f o r inf o rmant selecti on. Enth ob otany  Resea rch and Applicati ons, 5. pp. 147-158. Available at [http:/hdl. handle.net/10125/227] Accessed  on [10/07/2018].

T ony C unningham, (2013), Ch o osing an App r op riate Main C ont ract f o r B uilding W o rk in the  Rep ublic  of I reland - an  Ove rview.

T u rne r,  R.J. (1993). The Handb o ok  of P r oject-Based Management. L ond on: McG raw-Hill C ompanies. Wang, T. H. (1994). The Malaysian C onst r ucti on Ind ust ry, its t rend  of g r owth-past, p resent and f ut u re, The Maste r B uilde rs J o u rnal, pp 3-7

T u rne r, D.F., (1995). Design and b uild c onst r ucti on p ractice. L ond on: L ongman Scientific and Technical.

T ulez, G. J. (2002) “The t op 100 design b uild fi rms. S oftening p rivate sect o r p ushes design b uild t o p ublic w o rk” EN R 248(23), 37

The Aq ua G r o up (1999): Tende rs and C ont ract f o r B uilding- 3 rd. Editi on Blackwell Science,

The Cha rte red Instit ute  of B uilding (CI OB-1983) “The design and B uild P r oc u rement Path”

The W o rld Bank (2004a). G uidelines f o r P r oc u rement  unde r IB RD L oans and IDA C redits. Washingt on, DC: The W o rld Bank.

The W o rld Bank (2005c). Sample Bidding D oc uments f o r P r oc u rement  of Pe rf o rmance-based Management and Maintenance  of  R oads ( O utp ut-based Se rvice C ont ract). Washingt on, DC: The W o rld Bank.

Weisbe rg, H.F. and B owen, B.D. (1997). An Int r od ucti on t o S u rvey  Resea rch and Data Analysis. L ond on: W.H. F reeman and C ompany.

Weste rveld, E. (2003). The p r oject excellence m odel Linking s uccess c rite ria and c ritical s uccess fact o rs. Inte rnati onal J o u rnal  of P r oject Management, 21(6), 411–418.

Xia, B. and Chan, A.P.C. (2010), “Key c ompetences  of design-b uild clients in China”, J o u rnal  of Facilities Management, V ol. 8 N o. 2, pp. 114-129.

Xia, B., and Chan, A. (2010). Key c ompetences  of design-b uild clients in China. J o u rnal  of Facilities Management, 8(2), 114-129.

Xia, B., Chan, A., and Ye ung, J. (2009). Identificati on  of key c ompetences  of design-b uilde rs in the c onst r ucti on ma rket  of the Pe ople's  Rep ublic  of China. C onst r ucti on Management and Ec on omics, 27(11), 1141-1152

Yates, J. (1995).  Use  of design-b uild in EC ind ust ry. J o u rnal  of Management in Enginee ring, 11(6), 33–38.

Yin,  R. K. (1994). Case St udy  Resea rch, Design and Meth ods (2nd ed.). CA: Sage P ublicati ons

Zawawia, E.M.A., Kama r uzzamanb, S.N., Ithnina, Z., Z ulka rnaina, S.H.A, (2011), “C oncept ual f ramew o rk f o r desc ribing CSF  of b uilding maintenance management”, The 2nd Inte rnati onal B uilding C ont r ol C onfe rence, P r ocedia Enginee ring, V ol. 20, N o. 1, pp. 110–117

Zhang, W.  R., Wang, S. Q., Ti ong,  R. L., and Ashley, D. (1998).  Risk Management  of Shanghai's P rivately Financed Yan'an D ongl u T unnels. Enginee ring C onst r ucti on and A rchitect u re Management,5(4), 399-409

# APPENDICES

## APPENDIX 1

S U RVEY Q UESTI ONNAI RE

KWAME NK R UMAH  UNIVE RSITY  OF SCIENCE AND TECHN OL OGY, K UMASI.

DEPA RTMENT  OF C ONST R UCTI ON TECHN OL OGY AND MANAGEMENT

MSc. P R OC U REMENT MANAGEMENT

Dea r Si r/Madam,

I am c ond ucting a  resea rch  on “C ritical S uccess fact o rs f o r Design-B uild P r oc u rement Meth od in S ubsidy-Based P r ojects”. This  resea rch is in pa rtial f ulfillment  of the  req ui rements f o r the awa rd  of the deg ree  of Maste r  of Science in P r oc u rement Management by Kwame Nk r umah  Unive rsity  of Science and Techn ol ogy, K umasi. This  resea rch is p u rely f o r academic p u rp oses and y o u r  resp onse will be t reated with the  utm ost c onfidentiality. Pa rticipating P r oc u rement P ractiti one rs will be p r ovided with the findings  of the st udy  up on  req uest. Thank y o u f o r y o u r time and c o ope rati on.

Y o u rs Since rely,

NYA RK O DA RK O E UGENE.

MSc.  Resea rche r

Email – E ugenenya rk o12@gmail.c om

Tel: 0545254362

SECTI ON A:  RESP ONDENT’S P R OFILE

Please p r ovide the c o r rect inf o rmati on by ticking [√] the app r op riate b ox and fill in the blank spaces whe re necessa ry.

(1) Gende r:	 Male [    ] 		Female [    ]

(2) Please indicate if y o u a re a membe r  of any  of the f oll owing p r ofessi onal b odies.

GHIPS   [    ]      CIPS       [    ]

GHIS     [    ]       CILT      [    ]

Othe rs (please specify) …………………..

3) Please indicate y o u r age

21 – 29 Yea rs	   [    ]       30 – 39 Yea rs           [    ]

40 – 49 Yea rs	   [    ]      50 - 59  Yea rs            [    ]

60 yea rs and ab ove    [    ]

What is y o u r highest level  of ed ucati on?

P olytechnic (HND)		   [    ]

Unive rsity (BSc)			   [    ]

P ost G rad uate (MSc, MPhil, PhD)  [    ]

Othe rs (please specify) …………………………

(5) F o r h ow l ong have y o u been p racticing as a p r ofessi onal?

Less than 5 yea rs		[    ]         6 – 10 yea rs		[    ]

11 – 15 yea rs		[    ]        16 yea rs – 20 yea r	[    ]

21 yea rs and ab ove            [    ]

(6) What type  of  o rganizati on d o y o u bel ong t o?

Met r op olitan Assembly	 [    ]

M unicipal Assembly	 [    ]

Othe rs (please specify) …………………………

(7) Have y o u w o rked  on any design- b uild p r oject?

Yes [    ]                          N o [    ]

(8) H ow we re the design-b uild se rvices p r oc u red f o r that p r oject?

S ole s o u rce selecti on: Di rect selecti on with o ut p r op osals. [    ]

Q ualificati ons-based selecti on: Th r o ugh an  RFQ, the  owne r selects the m ost q ualified design-b uild team and neg otiates  only with that entity t o a “fai r and  reas onable” p rice. [    ]

Best val ue s o u rce selecti on: The design-b uild entities  resp ond with p r op osals that c ontain technical aspects and p rice; the  owne r selects the p r op osal it deems t o be  of best val ue. [    ]

Fixed b udget/best design: The  owne r ann o unces the b udget f o r the p r oject and the design-b uild teams c ompete by s ubmitting p r op osals c ontaining as m uch sc ope as they can place in thei r package. [    ]

L ow bid. [    ]

SECTI ON B: CHALLENGES IN IMPLEMENTING DESIGN B UILD P R OC U REMENT METH OD

Bel ow a re fact o rs  relating t o the challenges in implementing Design-B uild p r oc u rement meth od in s ubsidy based p r oject. Kindly tick which best desc ribes the challenges in implementing Design-B uild p r oc u rement in s ubsidy based p r oject  using a scale  of 1 t o 5

1- St r ongly Disag ree, 2- Disag ree, 3- Neithe r Disag ree n o r Ag ree, 4- Ag ree, 5- St r ongly Ag ree

(9) T o what extent d o y o u think the f oll owing challenges affect implementati on  of Design- B uild p r oc u rement meth od in s ubsidy based p r oject?

|  |  |  |  |  |  |  | St r ongly Disag ree | Disag ree | Neithe r Disag ree n o r Ag ree | Ag ree | St r ongly Ag ree |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | CHALLENGES IN IMPLEMENTING DESIGN- B UILD P R OC U REMENT METH OD |  |  |  |  |  | 1 | 2 | 3 | 4 | 5 |
| CIDB 1 | Inadeq uacies in the definiti on of client req ui rement a re inte rp reted diffe rently ending up with p o o r end p r od uct at the end of the design-b uild c onst r ucti on p r ocess |  |  |  |  |  |  |  |  |  |  |
| CIDB 2 | P ricing of design-b uild a re l ump s um fixed p rice with o ut any rec ove ry of additi onal c ost |  |  |  |  |  |  |  |  |  |  |
| CIDB 3 | Design- B uild p r oc u rement is m o re lab o r intensive and technically demanding |  |  |  |  |  |  |  |  |  |  |
| CIDB 4 | Client less inv olve in c ont r olling of c ont ract o r’s design and c ost |  |  |  |  |  |  |  |  |  |  |
| CIDB 5 | Diffic ulty t o define req ui rement clea rly and still leave r o om f o r c ont ract o r’s c reativity |  |  |  |  |  |  |  |  |  |  |
| CIDB 6 | Diffic ulty in eval uating design-b uild tende rs |  |  |  |  |  |  |  |  |  |  |
| CIDB 7 | Expectati ons a re high on the delive ry of design-b uild |  |  |  |  |  |  |  |  |  |  |
| CIDB 8 | Design-b uild team c o uld be ove r- r uled in decisi on making and q uality c o uld be c omp r omised t o save c osts |  |  |  |  |  |  |  |  |  |  |
| CIDB 9 | An inexpe rienced team can make mistakes, which may req ui re expensive repai rs |  |  |  |  |  |  |  |  |  |  |
| CIDB10 | C ont ract o r dis rega rds q uality of mate rial in the way t o get p r ofit |  |  |  |  |  |  |  |  |  |  |

SECTI ON C: C RITICAL S UCCESS FACT O RS

Bel ow a re fact o rs  relating t o the c ritical s uccess fact o rs f o r implementing design b uild p r oc u rement meth od in s ubsidy based p r oject. Kindly tick which best desc ribes the c ritical s uccess fact o rs in implementing Design- B uild p r oc u rement meth od in s ubsidy based p r oject  using a scale  of 1 t o 5

1- St r ongly Disag ree, 2- Disag ree, 3- Neithe r Disag ree n o r Ag ree, 4- Ag ree, 5- St r ongly Ag ree

(10) In y o u r  opini on, h ow will y o u  rate the c ritical s uccess fact o rs f o r implementing Design- B uild P r oc u rement meth od in s ubsidy based p r oject?

|  |  |  |  |  |  |  | St r ongly Disag ree | Disag ree | Neithe r Disag ree n o r Ag ree | Ag ree | St r ongly Ag ree |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | C RITICAL S UCCESS FACT O RS F O R IMPLEMENTING DESIGN- B UILD P R OC U REMENT METH OD |  |  |  |  |  | 1 | 2 | 3 | 4 | 5 |
| CSF 1 | High deg ree of t r ust is sha red by all p r oject pa rticipants |  |  |  |  |  |  |  |  |  |  |
| CSF 2 | Client had a g o od capability of managing Design-B uild p r oject |  |  |  |  |  |  |  |  |  |  |
| CSF 3 | Client utilized special inn ovative techniq ue in Design-B uild p r ocess |  |  |  |  |  |  |  |  |  |  |
| CSF 4 | Adeq uate channel of c omm unicati on am ong all p r oject pa rticipant |  |  |  |  |  |  |  |  |  |  |
| CSF 5 | P r oject pa rticipants a re satisfied with the financial ret u rns f r om the p r oject |  |  |  |  |  |  |  |  |  |  |
| CSF 6 | M onit o ring and app r oval f o r design changes we re well established |  |  |  |  |  |  |  |  |  |  |
| CSF 7 | Client had a p recise unde rstanding of Design- B uild p r oject sc ope bef o re it was s ubmitted t o the c ont ract o rs |  |  |  |  |  |  |  |  |  |  |
| CSF 8 | All p r oject pa rticipants accepted the risk and legality they had t o face |  |  |  |  |  |  |  |  |  |  |
| CSF 9 | P req ualificati on of p otential tende rs was th o r o ugh |  |  |  |  |  |  |  |  |  |  |
| CSF 10 | Assessment of c ont ract o r’s p r op osals was th o r o ugh |  |  |  |  |  |  |  |  |  |  |

SECTI ON D: C RITICAL S UCCESS FACT O RS ENABLING PE RF O RMANCE  OF DESIGN- B UILD P R OC U REMENT METH OD

Bel ow a re fact o rs  relating t o the c ritical s uccess fact o rs enabling the pe rf o rmance  of design b uild p r oc u rement meth od in s ubsidy based p r oject. Kindly tick which best desc ribes the c ritical s uccess fact o rs enabling the pe rf o rmance  of Design-B uild p r oc u rement meth od in s ubsidy based p r oject  using a scale  of 1 t o 5

1- St r ongly Disag ree, 2- Disag ree, 3- Neithe r Disag ree n o r Ag ree, 4- Ag ree, 5- St r ongly Ag ree

(11) In y o u r  opini on, h ow will y o u  rate the c ritical s uccess fact o rs enabling the pe rf o rmance  of Design- B uild p r oc u rement meth od in s ubsidy based p r oject?

|  |  |  |  |  |  |  | St r ongly Disag ree | Disag ree | Neithe r Disag ree n o r Ag ree | Ag ree | St r ongly Ag ree |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | C RITICAL S UCCESS FACT O RS ENABLING PE RF O RMANCE OF DESIGN- B UILD P R OC U REMENT METH OD |  |  |  |  |  | 1 | 2 | 3 | 4 | 5 |
| CSFEP1 | P r oject pa rticipants res olved c onflict q uickly |  |  |  |  |  |  |  |  |  |  |
| CSFEP 2 | The end use r had a g reat deal of inv olvement in the p r oject th r o ugh engagement |  |  |  |  |  |  |  |  |  |  |
| CSFEP 3 | Adeq uate c ommitment was received f r om t op t o b ott om of all stakeh olde rs |  |  |  |  |  |  |  |  |  |  |
| CSFEP 4 | Eval uati on of c ont ract o r’s pe rf o rmance was d one on reg ula r basis |  |  |  |  |  |  |  |  |  |  |
| CSFEP 5 | P r oject pa rticipants unde rst o od f ully thei r r ole and d uties in Design-B uild p r oject |  |  |  |  |  |  |  |  |  |  |
| CSFEP 6 | C ont ract ual a r rangement led t o fewe r disp ute and claims |  |  |  |  |  |  |  |  |  |  |
| CSFEP 7 | Design- B uild p r oc u rement r o ute p r ovided client with ea rly kn owledge of maxim um p r oject c ost |  |  |  |  |  |  |  |  |  |  |
| CSFEP 8 | Design-B uild C ont ract o rs had a th o r o ugh unde rstanding of c onst r ucti on p r ocess |  |  |  |  |  |  |  |  |  |  |
| CSFEP 9 | Design-B uild c ont racting is appealing beca use it gives a single p oint of c ont ract f o r b oth design and c onst r ucti on |  |  |  |  |  |  |  |  |  |  |

THANK Y O U F O R PA RTICIPATING IN THIS S U RVEY